# Foundation — Sub-project 1 Design

# Foundation — Sub-project 1 Design

| Field | Value |
| --- | --- |
| Revision | 1 |
| Created | 2026-05-20 |
| Last modified | 2026-05-20 |
| Status | active |
| Status summary | Approved design for Foundation (Sub-project 1 of 8) composing HRD-018 (commons_constitution) + HRD-010 (Postgres + River) + HRD-016 (Gin REST skeleton) + HRD-026 (bundle-hash captureer) + HRD-027 (mode-ladder runtime config) + HRD-028 (/v1/compliance pull surface). Approach B (bottom-up vertical slices) across three milestones M1/M2/M3. Each milestone closes its own end-to-end smoke test. |
| Issues | HRD-018, HRD-010, HRD-016, HRD-026, HRD-027, HRD-028 |
| Issues summary | see ../../Issues.md |
| Fixed | none yet (Foundation is in_progress) |
| Fixed summary | — |
| Continuation | M1 commons_constitution scaffold next. Catalogue-Check survey gate per Universal §11.4.74 MUST complete before any Go code lands. |

## Table of contents

- §0. Scope

- §1. Architecture overview

- §2. Components

- §3. Data flow

- §4. Error handling

- §5. Testing

- §6. Out of scope

- §7. Open questions

- §8. Spec landing — §44 of specification.V3.md

- §9. Addendum — Catalogue-Check pivot (2026-05-20)

## §0. Scope

Foundation is Sub-project 1 of 8 in the Herald V3 implementation roadmap. It delivers the substrate every other sub-project will build on: the constitution-rule evaluator framework, the governance event taxonomy, the persistent state + audit trail, the per-tenant mode-ladder runtime config, and the minimum REST surface required to push events in and pull compliance state out.

Composes these HRDs:

- HRD-018 — commons_constitution package scaffold.

- HRD-010 — commons_storage live wiring (pgx + golang-migrate + River + Redis).

- HRD-016 — Gin REST skeleton (subset of §41).

- HRD-026 — Bundle-hash captureer.

- HRD-027 — Mode-ladder runtime config (Postgres source-of-truth + Redis cache).

- HRD-028 — /v1/compliance pull surface.

Done criterion (locked): The Quickstart compose stack accepts a real CloudEvent on POST /v1/events, fans it out to the null:// channel, writes a constitution_state row with the correct transition, and exposes that row via GET /v1/compliance.

Evaluator trigger model (locked): Hybrid — push for critical-severity rules (§9 secret-handling, §11.4.10 root-cause, §12 ops invariants), pull-sweep every 5–15 min for lower-severity rules (sweep daemon itself lives in Sub-project 5, but the building blocks land here).

Mode-ladder storage (locked): Postgres constitution_bindings table as source-of-truth + Redis 60 s read-cache (mirrors §4.3 idempotency-keys pattern).

Approach (locked): B — bottom-up vertical slices across three milestones, each its own PR-sized vertical slice that closes its smoke test before the next milestone starts.

## §1. Architecture overview

Three milestones, one-way module dependency direction (per spec §10 layering):

pherald ──> commons_constitution ──> commons_messaging + commons_storage ──> commons

commons_constitution lives at L1 as a sibling of commons_messaging and commons_storage — no cycle.

M1 — Pure-Go core (no infra, no network)
   commons_constitution/        ← NEW package
     ├── evaluator.go            Evaluator interface + Registry
     ├── emit.go                 12 event-class emit helpers (per §42.2)
     ├── bundle.go               BundleHash captureer (§42.1.3)
     ├── ladder.go               ModeLadder interface + in-memory impl
     └── state/memory.go         in-memory ConstitutionStore (test backend)
   commons_messaging/            ← extends r1
     └── router_memory.go        Watermill memory-pubsub wire-up

   M1 smoke = `go test ./commons_constitution/...` proves an in-memory
   evaluator detects a transition → emits a .policy-violation event
   → memory-pubsub listener counts it.

M2 — Postgres + River live
   commons_storage/              ← extends r1
     ├── pgx.go                  pgx pool + RLS tenant-context middleware
     ├── migrate.go              golang-migrate driver wired to embed FS
     ├── river.go                River queue setup + worker registration
     ├── migrations/000006_constitution_state.up.sql           NEW
     └── migrations/000007_constitution_bindings.up.sql        NEW
   commons_constitution/state/postgres.go      ← replaces memory backend
   commons_constitution/ladder/postgres.go     ← Postgres ladder

   M2 smoke = `go test -tags=integration ./...` against testcontainers
   Postgres + River verifies: constitution_state row written; transition
   detected via SHA compare; River job enqueued + consumed; audit row
   appended.

M3 — Gin REST + Redis cache
   pherald/internal/http/        ← NEW directory
     ├── server.go               Gin engine + graceful shutdown (§3.1)
     ├── ingest.go               POST /v1/events (CloudEvents binary + structured)
     ├── compliance.go           GET /v1/compliance (pull surface §42.1.5)
     └── middleware.go           JWT + RLS tenant-context + OTel
   commons_storage/redis.go                    ← Redis client + ACL
   commons_constitution/ladder/redis_cache.go  ← 60 s read-cache wrapper

   M3 smoke = `podman-compose up`; curl POST /v1/events → fans to null://
   → constitution_state row written → diary appended → GET /v1/compliance
   returns the row.  Matches the locked done-criterion.

Per Universal §11.4.74 (catalogue-check), each milestone starts with a survey of vasic-digital + HelixDevelopment orgs. Expected verdicts:

- M1: no-match — constitution-rule evaluation semantics are bespoke to Helix.

- M2: extend — golang-migrate + River + pgx are external standards we wrap, not re-implement.

- M3: extend — Gin is the external standard.

The actual verdict for HRD-018 lands in docs/Issues.md before any Go code is written.

## §2. Components

### §2.1 commons_constitution package (L1)

The core abstraction layer for constitution-rule evaluation + event emission.

// evaluator.go
type Severity int
const (
    SeverityLow Severity = iota
    SeverityMiddle
    SeverityHigh
    SeverityCritical
)

type Decision int
const (
    DecisionPass Decision = iota
    DecisionWarn
    DecisionFail
    DecisionError
    DecisionSkip
)

type Subject struct {
    Kind string  // "file" / "repo" / "commit" / "tenant" / "release-tag"
    ID   string  // path, repo URL, SHA, tenant UUID, ref
}

type Result struct {
    Decision  Decision
    Evidence  string    // URI to captured-evidence artefact (§11.4.2)
    DigestSHA [32]byte  // hash of evaluator's output; transition detected on change
}

type Evaluator interface {
    RuleID() string                              // "§11.4.10"
    Severity() Severity
    PushTriggers() []string                      // CloudEvents types that cause re-eval
    Subjects(ctx context.Context, tenantID uuid.UUID) ([]Subject, error)
    Evaluate(ctx context.Context, s Subject, bundle BundleHash) (Result, error)
}

type Registry struct { /* sync.RWMutex-guarded map keyed by RuleID */ }
func (r *Registry) Register(e Evaluator)
func (r *Registry) Get(ruleID string) (Evaluator, bool)
func (r *Registry) IterByMaxSeverity(max Severity) iter.Seq[Evaluator]

// emit.go — typed wrappers around 12 event classes (§42.2)
type EventEmitter interface {
    GateFailed(ctx context.Context, e GateEvent) error
    GateRecovered(ctx context.Context, e GateEvent) error
    PolicyViolation(ctx context.Context, e PolicyEvent) error
    PolicyCleared(ctx context.Context, e PolicyEvent) error
    HostSafetyBreach(ctx context.Context, e SafetyEvent) error
    RepoSafetyBreach(ctx context.Context, e SafetyEvent) error
    CredentialLeak(ctx context.Context, e CredentialEvent) error
    BundleUpdated(ctx context.Context, e BundleEvent) error
    BundleUpdateFailed(ctx context.Context, e BundleEvent) error
    ReleaseGateBlocked(ctx context.Context, e ReleaseEvent) error
    SpecRevisionDrift(ctx context.Context, e DriftEvent) error
    CatalogueMiss(ctx context.Context, e CatalogueEvent) error
}
// All emitted CloudEvents carry the §42.1.1 three-axis envelope:
//   (rule_id, severity_category, decision_result)
// plus bundle_hash + transition_from→to + traceparent + evidence URI.

// bundle.go — §42.1.3
type BundleHash [32]byte
func Capture(constitutionMdPath string) (BundleHash, error)  // SHA-256 of rendered MD
func (h BundleHash) String() string                          // hex-encoded

// ladder.go — §42.1.4
type Mode int
const (
    ModeAllow Mode = iota   // record state; no audit; no channel emit
    ModeWarn                 // record state; audit; no channel emit
    ModeEnforce              // record state; audit; channel emit
)

type ModeLadder interface {
    Get(ctx context.Context, tenantID uuid.UUID, ruleID string) (Mode, error)
    Set(ctx context.Context, tenantID uuid.UUID, ruleID string, m Mode, by string) error
    List(ctx context.Context, tenantID uuid.UUID) (map[string]Mode, error)
}

// state/state.go — §42.1.2
type Transition struct {
    OldDecision Decision
    NewDecision Decision
    OldDigest   [32]byte
    NewDigest   [32]byte
    Changed     bool   // true iff (decision changed) OR (digest changed) OR (bundle_hash changed)
}

type ConstitutionStore interface {
    Record(
        ctx context.Context,
        tenantID uuid.UUID,
        ruleID, subject string,
        r Result,
        bundle BundleHash,
    ) (Transition, error)
}

Backend implementations:

| Backend | M1 | M2 | M3 | Notes |
| --- | --- | --- | --- | --- |
| state/memory.go | ✅ | (test-only) | (test-only) | sync.Map keyed by (tenant, rule, subject). |
| state/postgres.go | — | ✅ | ✅ | RLS-guarded UPSERT on constitution_state. |
| ladder/memory.go | ✅ | (test-only) | (test-only) | for unit tests. |
| ladder/postgres.go | — | ✅ | ✅ | source-of-truth. |
| ladder/redis_cache.go | — | — | ✅ | wraps ladder/postgres.go; 60 s TTL; cache-aside; invalidate on Set. |

### §2.2 commons_storage additions (M2)

Builds on the r1 stub. New files:

- pgx.go — pgx pool config; WithTenantContext(ctx, tenantID) wrapper that runs BEGIN; SET LOCAL app.tenant_id = '<uuid>'; per transaction (§16).

- migrate.go — wires github.com/golang-migrate/migrate/v4 source + database drivers to consume the embedded migrations/ FS shipped in r1; implements the MigrationDriver interface stub.

- river.go — River queue config; one default worker pool; helper to register workers from a flavor.

- redis.go — go-redis client; per-tenant key prefix t:<id>:; ACL-user auth from [redis.acl] config block.

New migrations:

- 000006_constitution_state.up.sql (+ .down.sql):

- CREATE TABLE constitution_state (
    tenant_id      UUID NOT NULL REFERENCES tenants(id),
    rule_id        TEXT NOT NULL,
    subject        TEXT NOT NULL,
    decision       SMALLINT NOT NULL,
    digest_sha     BYTEA NOT NULL,
    bundle_hash    BYTEA NOT NULL,
    evidence_uri   TEXT,
    transitioned_at TIMESTAMPTZ NOT NULL DEFAULT now(),
    PRIMARY KEY (tenant_id, rule_id, subject)
);
CREATE INDEX constitution_state_decision_idx
    ON constitution_state (tenant_id, decision, transitioned_at DESC);
ALTER TABLE constitution_state ENABLE ROW LEVEL SECURITY;
CREATE POLICY tenant_isolation ON constitution_state
    USING (tenant_id = current_setting('app.tenant_id')::uuid);

CREATE TABLE constitution_audit (
    id             UUID PRIMARY KEY DEFAULT uuidv7(),
    tenant_id      UUID NOT NULL REFERENCES tenants(id),
    rule_id        TEXT NOT NULL,
    subject        TEXT NOT NULL,
    old_decision   SMALLINT,
    new_decision   SMALLINT NOT NULL,
    bundle_hash    BYTEA NOT NULL,
    evidence_uri   TEXT,
    emitted_event_id UUID,
    audited_at     TIMESTAMPTZ NOT NULL DEFAULT now()
);
CREATE INDEX constitution_audit_lookup_idx
    ON constitution_audit (tenant_id, rule_id, audited_at DESC);
ALTER TABLE constitution_audit ENABLE ROW LEVEL SECURITY;
CREATE POLICY tenant_isolation ON constitution_audit
    USING (tenant_id = current_setting('app.tenant_id')::uuid);

- 000007_constitution_bindings.up.sql (+ .down.sql):

- CREATE TABLE constitution_bindings (
    tenant_id   UUID NOT NULL REFERENCES tenants(id),
    rule_id     TEXT NOT NULL,
    mode        SMALLINT NOT NULL,   -- 0 allow / 1 warn / 2 enforce
    mutated_at  TIMESTAMPTZ NOT NULL DEFAULT now(),
    mutated_by  TEXT NOT NULL,
    PRIMARY KEY (tenant_id, rule_id)
);
ALTER TABLE constitution_bindings ENABLE ROW LEVEL SECURITY;
CREATE POLICY tenant_isolation ON constitution_bindings
    USING (tenant_id = current_setting('app.tenant_id')::uuid);

### §2.3 pherald/internal/http Gin REST layer (M3)

Net-new directory under pherald. Files:

- server.go — Gin engine wired on [server].http_port (default 24091 per §9.4); graceful-shutdown handler per §3.1 (traps SIGTERM, drains in-flight, exits 0/1).

- ingest.go — POST /v1/events accepts CloudEvents in both modes (binary headers + structured JSON body) via github.com/cloudevents/sdk-go/v2.

- compliance.go — GET /v1/compliance returns constitution_state rows; query params rule, subject, decision; cursor pagination.

- middleware.go — three middlewares: JWT-bearer auth (validates against JWKS in [auth.oidc]), RLS-tenant-context (extracts tenant_id claim → sets pgx transaction context), OTel HTTP (span per request + http.server.duration histogram).

Routes mounted at M3 (intentionally minimal — full §41 contract lands in HRD-016 expansion in Sub-projects 2–5):

| Method | Path | Purpose | Milestone |
| --- | --- | --- | --- |
| POST | /v1/events | CloudEvents ingest | M3 |
| GET | /v1/compliance | Constitution-state pull surface | M3 |
| GET | /v1/healthz | Composes with §17.5 probes | M3 |
| GET | /metrics | Prometheus scrape | M3 |

## §3. Data flow

### §3.1 Push trigger — critical severity (M3 happy path)

Trace of a single rule-violation, end-to-end:

[1] gherald detects `git tag v1.4.0` attempted without SLSA L3 attestation.

 [2] gherald composes a CloudEvent v1.0:
     ce-id:        01HXM…UUIDv7
     ce-source:    digital.vasic.herald/gherald
     ce-type:      digital.vasic.herald.git.release.tag-attempted
     ce-subject:   repo:vasic-digital/Herald#v1.4.0
     ce-time:      2026-05-20T15:42:11.123Z
     ce-extensions: tenantid=<uuid>, bundlehash=<sha256>, traceparent=…
     data:         { "ref": "v1.4.0", "sha": "abc…", "attestations": [] }

 [3] POST /v1/events → Gin handler ingest.go
     - cloudevents.NewHTTPReceiver decodes (binary or structured mode)
     - JWT middleware validates bearer → claim.tenantid
     - cross-checks ce.extensions.tenantid == claim.tenantid (defence-in-depth)
     - middleware.go calls pgx.WithTenantContext(ctx, claim.tenantid)
       → BEGIN; SET LOCAL app.tenant_id = '<uuid>';

 [4] idempotency_keys UPSERT on ce-id → if duplicate, return 200 immediately.

 [5] commons_messaging.Router.Publish(ctx, ce) →
     Watermill in-process pubsub → subscriber "constitution_evaluator" wakes.

 [6] Evaluator path (commons_constitution):
     a. Look up bindings: §42 catalogue maps "release.tag-attempted" →
        evaluators [§11.4.65 release-gate, §11.4.10 supply-chain].
     b. For each evaluator E:
        mode   := ModeLadder.Get(ctx, tenantID, E.RuleID())
               ↑ Redis hit (60s TTL) | miss → Postgres constitution_bindings
        bundle := bundle.Capture(constitutionPath)   (in-mem cached per process)
        result := E.Evaluate(ctx, subject, bundle)
              ↑ returns Result{Decision: Fail, Evidence: "no SLSA attestation"}
        trans  := ConstitutionStore.Record(ctx, tenantID, E.RuleID(),
                     ce.subject, result, bundle)
              ↑ UPSERT constitution_state PK(tenant, rule, subject);
                returns Transition{OldDecision: Pass, NewDecision: Fail, Changed: true}
        // NOTE: state is ALWAYS recorded regardless of mode. Mode only gates
        //       what happens AFTER the transition is detected (step [7]).

 [7] Transition gate — THIS IS THE CORE OF THE DESIGN:
     if !trans.Changed:        return   // §42.2 "transitions-only" discipline
     switch mode {
       case ModeAllow:   return                        // recorded; no audit, no emit
       case ModeWarn:    auditOnly(ctx, trans, E)      // audit only, no channel emit
       case ModeEnforce: emit(ctx, trans, E)           // audit + channel emit
     }

 [8] emit() path:
     a. Compose outbound CloudEvent of type .release-gate-blocked carrying:
        - three-axis envelope: (rule_id, severity_category, decision_result)
        - bundle_hash, transition_from→to, evidence URI, traceparent
     b. Append audit row to constitution_audit (insert-only).
     c. River.Insert(channelFanoutJob{event, subscribers}) →
        worker picks up, looks up channel_addresses + preference_sets
        per subscriber, dispatches via commons_messaging.Send().
     d. M3 dev: only null:// is wired → ring-buffer captures the message.

 [9] Reply path:
     - 202 Accepted to gherald with ce-id.
     - response body: {"event_id": "01HXM…", "decision": "fail",
       "mode": "enforce", "transition": "pass→fail"}.

### §3.2 Pull trigger — non-critical severity (scherald sweep, deferred)

Foundation lays the foundation but does NOT ship the sweep daemon — that's Sub-project 5. However the M3 surface exposes the trigger path:

scherald (cron, every 5–15 min)
  → for each evaluator E in Registry where E.Severity() < SeverityCritical:
    → POST /v1/compliance/sweep   (admin route, mounted in Sub-project 5)
    → handler iterates E.Subjects() and runs the same [6]…[8] flow.

For Foundation we expose the building blocks (Registry.IterByMaxSeverity, Evaluator.Subjects, the same Evaluator + Record + Transition gate) — and verify them with a unit test that simulates the sweep loop in-process.

### §3.3 Compliance pull surface

GET /v1/compliance?rule=§11.4.10&decision=fail&cursor=…&limit=50
  → JWT auth → tenant claim → RLS context
  → SELECT rule_id, subject, decision, transitioned_at, evidence_uri,
           bundle_hash, mode
    FROM constitution_state
    WHERE rule_id = $1 AND decision = $2
    ORDER BY transitioned_at DESC
    LIMIT $3
  → JSON page envelope {data: […], next_cursor: …}

RLS guarantees only the caller's tenant rows are visible — no application-level WHERE tenant_id = clause needed (and a missing one would still return zero rows, not a leak).

### §3.4 Bundle-hash invalidation cascade

When <ancestor>/constitution/Constitution.md is mutated:

- bundle.Capture() returns a new SHA-256.

- Process-local cache invalidated on next call (TTL or explicit poke).

- All next-call Results carry the new bundle hash.

- ConstitutionStore.Record compares (old_bundle_hash, new_bundle_hash) — if changed and Decision is unchanged, a transition is still emitted (.bundle-updated event) because the rationale changed even if the verdict didn't.

This is the §42.2 mandate that says "evaluator stability across bundle revisions is itself a tracked event."

## §4. Error handling

| Failure mode | Behavior | Rationale |
| --- | --- | --- |
| Evaluator panics | recover() in Registry.runOne; Record Decision: Error; audit; no channel emit | Don't spam channels with our own bugs (§40.3 challenge panic-isolation). |
| Postgres unavailable | River + pgx pool retries with exponential backoff; if persistent, /v1/events returns 503 | Caller retries via own idempotency key. Pull surface degrades to 503; push events buffer in River up to its capacity. |
| Redis unavailable | ladder/redis_cache.go falls through to ladder/postgres.go; log cache_miss_fallback metric | Cache is a perf optimisation, never load-bearing for correctness. |
| Postgres AND Redis down | Default to ModeWarn (conservative): audit-only, no channel emit, no allow | Avoid spamming channels in degraded state; don't silently allow either. |
| Constitution bundle unreadable | Evaluator returns Decision: Skip; emit single .catalogue-miss event per tenant per process lifetime (dedup via in-memory set; reset on process restart) | One alert per outage, not one per evaluation. Missing bundle has no SHA to key on. |
| Missing tenant claim in JWT | 401 at middleware.go; never reaches Evaluator | Defence in depth; RLS is a second wall, not the first. |
| Idempotency-key replay | INSERT … ON CONFLICT DO NOTHING → 200 with prior result | §4.3 idempotency contract. |
| River job DLQ overflow | Surface via /v1/healthz (degraded) + Prometheus river_job_dlq_total | Operator decides retry/discard. |
| Bundle file mutated mid-sweep | New SHA captured on next Capture() call; in-flight evaluation completes with old SHA + emits .bundle-updated transition on next round | Stable read for each evaluation; mutation eventually consistent. |

Invariant: No code path may both (a) detect a constitution violation and (b) consume the violation in the same function. Detection and emission must be separated by the Registry boundary — this is what makes the panic-recovery in row 1 trustworthy.

## §5. Testing

Three tiers, mapped to the milestones:

### §5.1 M1 unit tests (table-driven, in-process)

| Test | What it proves |
| --- | --- |
| Evaluator.Evaluate correctness | given subject + bundle → produces expected Result |
| BundleHash.Capture determinism | same input → same SHA; one-byte mutation → different SHA |
| ModeLadder.memory (Get/Set/List) | atomicity under concurrent Get + Set |
| Transition gate | Changed=true iff Decision changed OR DigestSHA changed OR BundleHash changed |
| Registry.runOne panic isolation | evaluator that always panics → Decision: Error, no other evaluators affected |
| Memory-pubsub emit round-trip | publish 1000 events → listener consumes 1000 events in order |

### §5.2 M2 integration tests (//go:build integration, testcontainers)

| Test | What it proves |
| --- | --- |
| ConstitutionStore.Record UPSERT semantics | INSERT-then-UPDATE returns Transition{Changed: true}; UPSERT same value returns Transition{Changed: false} |
| RLS tenant isolation | Tenant A's INSERT not visible to Tenant B's SELECT even without WHERE clause |
| Migrations 000006/000007 up/down | Idempotent — run up + down + up; verify table state |
| golang-migrate driver wired through embed FS | MigrationDriver.Up() runs the 7 migrations end-to-end |
| River enqueue → consume → audit | Enqueue 100 jobs, all consumed, 100 audit rows appended |
| pgx WithTenantContext | Subsequent current_setting('app.tenant_id') returns the set UUID |

### §5.3 M3 end-to-end smoke (containerised)

Manual + scripted via containers/quickstart/:

podman-compose -f docker-compose.quickstart.yml up -d
curl --retry 30 --retry-delay 2 http://localhost:24091/v1/healthz
curl -X POST http://localhost:24091/v1/events \
     -H "Authorization: Bearer <dev-jwt>" \
     -H "Content-Type: application/cloudevents+json" \
     -d @testdata/release-tag-attempted.ce.json
curl -H "Authorization: Bearer <dev-jwt>" \
     "http://localhost:24091/v1/compliance?rule=§11.4.65&decision=fail"
# Assert: constitution_state row exists, null:// ring buffer has 1 message,
#         diary/main.md has new entry.

### §5.4 Mapping to §40.3 named challenges

| Challenge ID | Where verified |
| --- | --- |
| idempotency-replay | M2 integration (replay same ce-id → 200, no second row) |
| transition-correctness | M1 table-driven (Changed boolean cases) |
| rls-isolation | M2 integration (tenant A vs tenant B SELECT) |
| mode-ladder-respect | M1 + M3 smoke (allow/warn/enforce path coverage) |
| bundle-hash-drift | M1 unit (mutate fixture → expect .bundle-updated transition) |
| panic-isolation | M1 unit (panicking evaluator → no listener cascade) |
| cache-fallback | M3 smoke (kill Redis container → assert continued correctness) |
| dlq-overflow | M2 integration (saturate River → assert 503 + health-degraded) |

Fixtures live under each package's testdata/. No live network in M1+M2. Live network (Telegram, Slack, real Claude Code) is strictly deferred to Sub-projects 2/3.

## §6. Out of scope

To bound Foundation cleanly:

- No evaluator implementations. Registry is populated by Sub-projects 2 onwards (HRD-036/HRD-037/HRD-038/etc).

- No real channel adapters. Telegram, Slack, Email, MS Teams, etc. live in Sub-projects 2/3.

- No Claude Code dispatcher. Lives in Sub-project 2 (HRD-012).

- No pherald serve daemon-mode polling loops. Only the Gin server runs; per-channel Subscribe() loops land in Sub-project 2.

- No full §41 v1 surface. Only the four routes above. /v1/items, /v1/subscribers, /v1/channels, /webhooks/* come later.

- No scherald sweep daemon. Building blocks land in Foundation; the daemon itself is Sub-project 5.

- No multi-region deploy or HA story. Single-region single-leader Postgres + Redis is the M3 default.

## §7. Open questions

The following are flagged as open for resolution before each milestone closes:

- Bundle path resolution under parent-discovery. bundle.Capture needs the path to <ancestor>/constitution/Constitution.md. Should this be (a) resolved once at process startup via the §103 walk and cached in a global, or (b) re-resolved per Capture call with TTL? Recommendation: (a) at startup, with a SIGHUP handler to force re-walk. Resolve before M1 closes.

- River job payload size cap. River persists job args as JSONB. With a CloudEvent + attachment metadata + trace context, payloads can exceed 1 MB. Recommendation: store the CloudEvent body in inbound_messages (existing table from r1) and pass only the ce-id to the River job. Resolve before M2 closes.

- Cache-invalidate fan-out on mode-ladder Set. When ladder.Set mutates a binding, the 60 s Redis TTL means stale reads for up to 60 s. Acceptable for allow→warn (perms tightening) but risky for enforce→allow (perms loosening). Recommendation: on every Set, publish a mode-ladder.invalidated event on a Watermill topic; every running process invalidates its own local cache. Resolve before M3 closes.

- JWT issuer + JWKS source. Foundation needs a dev-mode issuer for the M3 smoke. Options: (a) a static dev-only JWKS file under containers/quickstart/, (b) embed a tiny HS256 issuer in pherald itself for dev, (c) require operator to point at an external IdP from day one. Recommendation: (a) — minimum friction, clearly dev-only. Resolve before M3 closes.

## §8. Spec landing — §44 of specification.V3.md

Per Universal §11.4.73 (spec-versioning), this design is reflected in docs/specs/mvp/specification.V3.md as a new section §44 Foundation implementation contract, with the V3 Revision bumped from 6 → 7.

§44 lifts the locked decisions + the three-milestone shape from this design doc, but the full design (Sections §1–§7 above) lives only here under docs/superpowers/specs/. The spec carries the contract; the design doc carries the rationale, the data-flow trace, the failure modes, the open questions, and the per-section discussion that led to the contract.

When Foundation lands, the V3 §44 section is updated with the as-built evidence (smoke-test outputs, audit-row examples, real CloudEvent traces) and the design doc's status moves from active to landed.

## §9. Addendum — Catalogue-Check pivot (2026-05-20)

The §1–§5 design above was approved before the §11.4.74 Catalogue-Check survey. The survey result is recorded in docs/catalogue-checks/HRD-018-foundation.md and changes the library choices but not the architecture, smoke-test contracts, or data-flow trace.

### §9.1 Library substitutions

| §1–§5 reference | Catalogue verdict | Substitute used in implementation |
| --- | --- | --- |
| Watermill memory-pubsub | extend | digital.vasic.eventbus |
| River Postgres queue | EXTEND-REPLACE | digital.vasic.background |
| Raw Gin server skeleton | strong-extend | digital.vasic.middleware (chain + recovery + requestid + ratelimit + Gin adapter) |
| Raw JWT + Bearer middleware | strong-extend | digital.vasic.auth (pkg/jwt + pkg/middleware) |
| Raw pgx pool + golang-migrate wrappers | extend | digital.vasic.database (pkg/postgres + pkg/migration) |
| Raw go-redis client | extend | digital.vasic.cache |
| Custom OTel wiring | extend | digital.vasic.observability |
| Raw config loader | extend | digital.vasic.config |
| Custom panic-recovery wrapper | extend | digital.vasic.recovery (also re-exported by middleware) |

### §9.2 What this means for §1–§5

- §1 architecture diagram still holds; module-dependency direction is unchanged.

- §2.2 commons_storage pgx.go and migrate.go collapse into thin adapters around digital.vasic.database's pkg/postgres and pkg/migration. The file names stay (per the constitutional file-naming convention) but their bodies shrink.

- §2.2 commons_storage river.go is renamed background.go and adapts digital.vasic.background.WorkerPool instead of River.

- §2.3 pherald/internal/http/middleware.go becomes a 30-line composition of three Helix-stack middleware chains rather than hand-rolled middleware.

- §3.1 step [5] in the data-flow trace reads "digital.vasic.eventbus.Bus.Publish(ctx, ev)" rather than "Watermill in-process pubsub" — semantics identical.

- §3.1 step [8c] reads "digital.vasic.background.queue.Enqueue(channelFanoutJob{…})" rather than "River.Insert(...)" — semantics identical.

- §4 error-handling table is unchanged. Panic isolation uses digital.vasic.recovery in place of an ad-hoc recover().

- §5 testing tiers are unchanged. Integration tests run against the same Postgres testcontainers + the same queue semantics — only the implementation library changes.

### §9.3 Submodule-installation policy

Per the Herald CLAUDE.md vendored-SDK policy, all 9 modules above are installed as git submodules under submodules/<lowercase-name>/ rather than go get'd into go.mod. The local go.work lists each submodule's path; go.mod replace directives during development point at those paths. Production builds resolve through pinned commit SHAs.

### §9.4 Safety contract (continuous user mandate 2026-05-20)

Every module integration in this Foundation cycle MUST:

- Fetch + rebase before any submodule add/update.

- Compile + test before commit — go build ./... AND go test ./... AND bash tests/test_constitution_inheritance.sh (12 PASS / 0 FAIL gate) all green.

- Never force-push; never use --no-verify or --no-gpg-sign.

- Anti-bluff: every test added in M1/M2/M3 MUST actually exercise the behavior it claims to verify — no pass-without-execution paths, no mock-only tests that don't round-trip, no skip-by-default integration tests. Each test failure in CI MUST imply a real broken feature.

- Hardlinked backup before any destructive operation (file delete, schema-changing migration, etc).

- Multi-mirror fan-out push to all 4 remotes after each meaningful milestone commit.