# Herald

# HRD-010 commons_storage Live Wiring Implementation Plan

For agentic workers: REQUIRED SUB-SKILL: Use superpowers:subagent-driven-development (recommended) or superpowers:executing-plans to implement this plan task-by-task. Steps use checkbox (- [ ]) syntax for tracking.

Goal: Wire commons_storage from migration-only scaffold to fully live persistence — pgx pool surfaced through commons_infra.QuickstartBoot, background queue extended via digital.vasic.background, Redis ACL'd via digital.vasic.cache. Add pherald migrate subcommand. Land 3 new §107 e2e invariants (E14 pool round-trip, E15 queue round-trip, E16 redis TTL).

Architecture: commons_infra becomes the singleton resolver — after QuickstartBoot.Up() returns, consumers (tests, pherald serve, future flavors) call .Pool(), .Queue(), .Redis() to get live clients backed by the booted containers. The existing pgx adapter in commons_storage.Open is reused; WithTenantContext already implements RLS propagation per migration 000008_force_rls. Queue + Redis adapters are thin wrappers over the upstream Helix submodules (digital.vasic.background.TaskQueue and digital.vasic.cache/pkg/redis.Client). All integration tests guard with //go:build integration so default go test stays fast; e2e_bluff_hunt.sh runs the integration tier with the -tags=integration flag against live containers.

Tech Stack: Go 1.25+; pgx v5 (via digital.vasic.database); digital.vasic.background TaskQueue; digital.vasic.cache/pkg/redis Client; Cobra (Herald CLI); digital.vasic.containers/pkg/compose (test boot); Postgres 16 + Redis 7 (container images per quickstart/docker-compose.quickstart.yml).

Spec refs: HRD-010 row in docs/Issues.md; spec V3 §9.6 + §16; master roadmap §"Wave 1 — Storage + first user-visible feature".

Catalogue-Check (Universal §11.4.74): extend digital.vasic.database@<pinned> for pgx + migrations (already in commons_storage); extend digital.vasic.background@<pinned> for queue; extend digital.vasic.cache@<pinned> for Redis; no-match for the commons_infra resolver shim (Herald-specific). Update HRD-010 row's References cell with the resolved catalogue-check before Issues→Fixed migration.

## File Structure

### Files to CREATE

| Path | Responsibility |
| --- | --- |
| commons_infra/queue.go | Thin adapter exposing digital.vasic.background.TaskQueue to Herald, taking a Postgres-backed repo from the booted pool |
| commons_infra/redis.go | Thin adapter exposing digital.vasic.cache/pkg/redis.Client to Herald, with Herald-prefix key namespacing |
| commons_infra/clients.go | Aggregator: holds Pool/Queue/Redis once QuickstartBoot.Up() succeeds; getters return errors if Up() not called |
| commons_infra/clients_integration_test.go | //go:build integration — live container test for the aggregator |
| commons_storage/storage_integration_test.go | //go:build integration — live RLS-tenant-isolation round-trip |
| pherald/cmd/pherald/migrate.go | Cobra subcommand: pherald migrate up¦status |
| pherald/cmd/pherald/migrate_test.go | Unit test for migrate command argument parsing (live exec covered by e2e) |
| docs/Fixed.md entry for HRD-010 | Added at the end after all integration tests green |

### Files to MODIFY

| Path | Change |
| --- | --- |
| commons_infra/boot.go | Add Up(ctx)-side wiring that instantiates Pool + Queue + Redis clients and stores them on the boot struct for retrieval |
| commons_infra/go.mod | Add replace directives for digital.vasic.background and digital.vasic.cache submodules |
| commons_storage/go.mod | Add digital.vasic.cache if it's needed for any storage→cache coupling (unlikely; verify by go build) |
| pherald/cmd/pherald/main.go | Register migrate subcommand |
| pherald/go.mod | Add digital.vasic.background + digital.vasic.cache replace directives if pherald serve ends up requiring them in this plan (likely deferred to Plan 2 — but the migrate subcommand needs at minimum commons_storage which already replace-points to digital.vasic.database) |
| scripts/e2e_bluff_hunt.sh | Add E14 (pool round-trip), E15 (queue round-trip), E16 (redis TTL) invariants |
| quickstart/.env.example | Document new env vars: HERALD_PG_DSN, HERALD_REDIS_URL, HERALD_QUEUE_WORKER_ID |
| docs/Issues.md | Atomic migrate HRD-010 row → docs/Fixed.md at end (per §11.4.19) |
| docs/Status.md | r6 → r7: commons_storage status: partial → ✅ landed |
| docs/Status.docx/.html/.pdf | Regenerate after edit (per §11.4.65) |

### Files NOT touched in this plan (deferred to Plan 2 / later)

- commons_messaging/channels/tgram/ — Plan 2 (HRD-011)

- commons_messaging/dispatch/claude_code/ — Plan 2 (HRD-012)

- quickstart/compose.yaml itself — operator-validated under HRD-008 (Plan 3)

## Task 1: Add commons_infra/clients.go aggregator skeleton (TDD-first)

Why first: The aggregator is the singleton consumers will call. Defining it first locks down the API the rest of the wiring satisfies.

Files:

- Create: commons_infra/clients.go

- Test: commons_infra/clients_test.go (unit, not integration)

- Step 1: Write failing test for "Pool() before Up() returns ErrNotBooted"

Create commons_infra/clients_test.go:

package infra

import (
    "errors"
    "testing"
)

func TestClients_PoolBeforeUp_ReturnsErrNotBooted(t *testing.T) {
    boot, err := NewQuickstartBoot()
    if err != nil {
        t.Fatalf("NewQuickstartBoot: %v", err)
    }
    _, err = boot.Pool()
    if !errors.Is(err, ErrNotBooted) {
        t.Fatalf("expected ErrNotBooted, got %v", err)
    }
}

func TestClients_QueueBeforeUp_ReturnsErrNotBooted(t *testing.T) {
    boot, err := NewQuickstartBoot()
    if err != nil {
        t.Fatalf("NewQuickstartBoot: %v", err)
    }
    _, err = boot.Queue()
    if !errors.Is(err, ErrNotBooted) {
        t.Fatalf("expected ErrNotBooted, got %v", err)
    }
}

func TestClients_RedisBeforeUp_ReturnsErrNotBooted(t *testing.T) {
    boot, err := NewQuickstartBoot()
    if err != nil {
        t.Fatalf("NewQuickstartBoot: %v", err)
    }
    _, err = boot.Redis()
    if !errors.Is(err, ErrNotBooted) {
        t.Fatalf("expected ErrNotBooted, got %v", err)
    }
}

- Step 2: Run test to verify it fails to compile (ErrNotBooted undefined; Pool/Queue/Redis methods absent)

Run: go test ./commons_infra/ -run TestClients_ -count=1 Expected: FAIL with "undefined: ErrNotBooted" or "boot.Pool undefined".

- Step 3: Implement minimal clients.go

Create commons_infra/clients.go:

package infra

import (
    "errors"

    "digital.vasic.cache/pkg/redis"
    "digital.vasic.database/pkg/db"
)

// ErrNotBooted is returned by Pool/Queue/Redis when QuickstartBoot.Up()
// has not been called (or returned an error and never completed).
// Per §107 + §11.4.5, callers MUST check this error and abort — silently
// returning a nil client and PASSing the test on a no-op is a bluff.
var ErrNotBooted = errors.New("commons_infra: QuickstartBoot.Up() not called or failed; clients unavailable")

// Pool returns the live pgx Database opened by Up(). Returns ErrNotBooted
// if Up() has not completed successfully.
func (b *QuickstartBoot) Pool() (db.Database, error) {
    if b.pool == nil {
        return nil, ErrNotBooted
    }
    return b.pool, nil
}

// Queue returns the live TaskQueue bound to the booted Postgres pool.
// Returns ErrNotBooted if Up() has not completed.
//
// The interface type is the one declared by digital.vasic.background.
// Worker registration is done via the upstream submodule's WorkerPool;
// this Queue() accessor exposes only the enqueue/dequeue surface.
func (b *QuickstartBoot) Queue() (TaskQueue, error) {
    if b.queue == nil {
        return nil, ErrNotBooted
    }
    return b.queue, nil
}

// Redis returns the live redis Client backed by the booted Redis container.
// Returns ErrNotBooted if Up() has not completed.
func (b *QuickstartBoot) Redis() (*redis.Client, error) {
    if b.redis == nil {
        return nil, ErrNotBooted
    }
    return b.redis, nil
}

- Step 4: Declare the TaskQueue interface alias in commons_infra/queue.go

Create commons_infra/queue.go:

package infra

import (
    "context"

    bgmodels "digital.vasic.background/internal/models"
    bg "digital.vasic.background"
)

// TaskQueue is Herald's alias for digital.vasic.background.TaskQueue.
// Aliasing keeps Herald callers from importing the upstream package directly
// (Catalogue-Check §11.4.74: we extend, not reimplement) but also means a
// breaking change to the upstream interface is caught at this seam.
type TaskQueue = bg.TaskQueue

// Task is Herald's alias for digital.vasic.background's BackgroundTask model.
type Task = bgmodels.BackgroundTask

// EnsureEnqueueable is a compile-time guard: if upstream renames Enqueue
// or changes its signature, this declaration fails to build.
var _ = func(q TaskQueue) func(context.Context, *Task) error { return q.Enqueue }

Note for engineer: The digital.vasic.background/internal/models import path is upstream-internal — if the upstream repo gates internal against external imports, replace with the exported models package. Check go doc digital.vasic.background to confirm the correct import path before relying on it. If internal/models is blocked, the upstream submodule needs a pkg/models re-export (open an upstream HRD; do NOT vendor-copy the type per §11.4.74).

- Step 5: Add private pool, queue, redis fields to QuickstartBoot struct in commons_infra/boot.go

Modify commons_infra/boot.go:43-46 (the existing QuickstartBoot struct):

// QuickstartBoot wraps a compose.Orchestrator with Herald-specific defaults.
type QuickstartBoot struct {
    orch    compose.ComposeOrchestrator
    project compose.ComposeProject

    // Populated by Up() after services are healthy. Accessed via Pool/Queue/Redis.
    pool  db.Database
    queue TaskQueue
    redis *redis.Client
}

Add the necessary imports at the top of boot.go:

import (
    // ... existing imports ...
    "digital.vasic.cache/pkg/redis"
    "digital.vasic.database/pkg/db"
)

- Step 6: Run unit test, verify PASS

Run: go test ./commons_infra/ -run TestClients_ -count=1 Expected: PASS (3 tests).

- Step 7: Commit

git add commons_infra/clients.go commons_infra/clients_test.go commons_infra/queue.go commons_infra/boot.go
git commit -m "HRD-010 step 1: aggregator skeleton with ErrNotBooted guard

clients.go declares Pool/Queue/Redis accessors that return ErrNotBooted
when called before Up(). queue.go aliases digital.vasic.background.TaskQueue
to keep Herald callers from importing the upstream directly (extends per
§11.4.74). 3 unit tests pass guarding the not-booted contract.

Co-Authored-By: Claude Opus 4.7 <noreply@anthropic.com>"

## Task 2: Wire pgx pool open in QuickstartBoot.Up()

Files:

- Modify: commons_infra/boot.go (Up method — search for the existing one; add post-orch-Up pool-open block)

- Step 1: Write failing integration test for live pool round-trip (Task 4 fully covers this — placeholder here so we don't duplicate)

The actual pool round-trip test goes in commons_storage/storage_integration_test.go (Task 4). For this task we just need a smoke that asserts Up() populates pool non-nil; add to clients_integration_test.go:

Create commons_infra/clients_integration_test.go:

//go:build integration

package infra

import (
    "context"
    "testing"
    "time"
)

func TestUp_PopulatesPool(t *testing.T) {
    ctx, cancel := context.WithTimeout(context.Background(), 90*time.Second)
    defer cancel()

    boot, err := NewQuickstartBoot()
    if err != nil {
        t.Fatalf("NewQuickstartBoot: %v", err)
    }
    if err := boot.Up(ctx); err != nil {
        t.Fatalf("Up: %v", err)
    }
    t.Cleanup(func() {
        _ = boot.Down(context.Background())
    })

    pool, err := boot.Pool()
    if err != nil {
        t.Fatalf("Pool() after Up(): %v", err)
    }
    if pool == nil {
        t.Fatal("Pool() returned nil without error — §107 PASS-bluff guard")
    }
}

- Step 2: Run integration test to verify it fails (pool not populated)

Run: go test ./commons_infra/ -tags=integration -run TestUp_PopulatesPool -count=1 -timeout=180s Expected: FAIL with "Pool() after Up(): commons_infra: QuickstartBoot.Up() not called or failed" (since Up exists but doesn't yet populate pool).

Engineer note: This requires Docker or Podman on the host. If absent, the test will fail at container boot — that's expected and indicates the host setup, NOT a code bug. The test is //go:build integration so default go test ./... skips it cleanly.

- Step 3: Add pool-open to Up() in boot.go

Find the existing Up(ctx context.Context) error method in commons_infra/boot.go (use grep -n 'func (b \*QuickstartBoot) Up' commons_infra/boot.go to locate). After the existing orch.Up() + WaitHealthy("postgres") block, before returning nil, add:

// Open pgx pool against the booted Postgres container.
    cfg := storage.ConfigForHerald(
        envOr("HERALD_PG_HOST", "127.0.0.1"),
        envOrInt("HERALD_PG_PORT", 70011),
        envOr("HERALD_PG_USER", "herald"),
        envOr("HERALD_PG_PASSWORD", "herald_dev"),
        envOr("HERALD_PG_DBNAME", "herald"),
    )
    pool, err := storage.Open(ctx, cfg)
    if err != nil {
        return fmt.Errorf("commons_infra.Up: open pgx pool: %w", err)
    }
    b.pool = pool

    // Apply migrations so the schema is live before tests use the pool.
    applied, err := storage.RunMigrations(ctx, pool)
    if err != nil {
        _ = pool.Close()
        b.pool = nil
        return fmt.Errorf("commons_infra.Up: run migrations: %w", err)
    }
    logging.NopLogger{}.Info("migrations applied", "count", len(applied))

Add the storage import at the top of boot.go:

storage "github.com/vasic-digital/herald/commons_storage"

Add the env helpers near the bottom of boot.go:

func envOr(key, fallback string) string {
    if v := os.Getenv(key); v != "" {
        return v
    }
    return fallback
}

func envOrInt(key string, fallback int) int {
    if v := os.Getenv(key); v != "" {
        var i int
        if _, err := fmt.Sscanf(v, "%d", &i); err == nil {
            return i
        }
    }
    return fallback
}

- Step 4: Add commons_storage as a replace directive in commons_infra/go.mod

Open commons_infra/go.mod and add:

require github.com/vasic-digital/herald/commons_storage v0.0.0
replace github.com/vasic-digital/herald/commons_storage => ../commons_storage

Then go mod tidy inside commons_infra/.

- Step 5: Run integration test, verify PASS

Run: go test ./commons_infra/ -tags=integration -run TestUp_PopulatesPool -count=1 -timeout=180s Expected: PASS — container boots, pool opens, migrations apply, test asserts pool non-nil.

Also confirm default go test still green (no integration tag → skips the integration test):

Run: go test -race -count=1 ./commons_infra/ Expected: PASS (only unit tests run).

- Step 6: Commit

git add commons_infra/boot.go commons_infra/clients_integration_test.go commons_infra/go.mod commons_infra/go.sum
git commit -m "HRD-010 step 2: QuickstartBoot.Up opens live pgx pool + runs migrations

Up() now opens commons_storage.Open against the booted Postgres container,
applies all 8 embedded migrations, and stashes the pool on the boot struct
for retrieval via Pool(). Integration test (//go:build integration) asserts
pool non-nil after Up.

Default-mode go test unchanged (integration test skipped without -tags).
§107 anti-bluff: pool nil-check guards against PASS-on-nil.

Co-Authored-By: Claude Opus 4.7 <noreply@anthropic.com>"

## Task 3: Storage RLS-tenant-isolation live round-trip test

Files:

- Create: commons_storage/storage_integration_test.go

This is the canonical §107 evidence for HRD-010. It proves WithTenantContext actually isolates rows.

- Step 1: Write failing integration test

Create commons_storage/storage_integration_test.go:

//go:build integration

package storage_test

import (
    "context"
    "testing"
    "time"

    "github.com/google/uuid"
    storage "github.com/vasic-digital/herald/commons_storage"
    "github.com/vasic-digital/herald/commons_infra"
)

// TestRLS_TenantIsolation_RoundTrip is the §107 E14-equivalent evidence:
// two tenants A and B each insert a herald_subscribers row in their own
// tenant context. Each tenant's read MUST see only its own row.
//
// A bluff PASS here would be: read returns rows from BOTH tenants but the
// test only asserts the count of OWN tenant's rows. We assert exact match
// to make that bluff impossible.
func TestRLS_TenantIsolation_RoundTrip(t *testing.T) {
    ctx, cancel := context.WithTimeout(context.Background(), 120*time.Second)
    defer cancel()

    boot, err := infra.NewQuickstartBoot()
    if err != nil {
        t.Fatalf("NewQuickstartBoot: %v", err)
    }
    if err := boot.Up(ctx); err != nil {
        t.Fatalf("Up: %v", err)
    }
    t.Cleanup(func() { _ = boot.Down(context.Background()) })

    pool, err := boot.Pool()
    if err != nil {
        t.Fatalf("Pool: %v", err)
    }

    tenantA := uuid.New()
    tenantB := uuid.New()
    subA := uuid.New()
    subB := uuid.New()

    // Insert one row per tenant.
    for tenant, sub := range map[uuid.UUID]uuid.UUID{tenantA: subA, tenantB: subB} {
        if err := storage.WithTenantContext(ctx, pool, tenant, func(tx db.Tx) error {
            _, err := tx.Exec(ctx,
                `INSERT INTO herald_subscribers (id, tenant_id, display_name, created_at)
                 VALUES ($1, $2, $3, NOW())`,
                sub, tenant, "test-sub-"+sub.String(),
            )
            return err
        }); err != nil {
            t.Fatalf("insert tenant %s: %v", tenant, err)
        }
    }

    // Read as tenant A — must see exactly 1 row, and that row must be subA.
    var readA []uuid.UUID
    if err := storage.WithTenantContext(ctx, pool, tenantA, func(tx db.Tx) error {
        rows, err := tx.Query(ctx, `SELECT id FROM herald_subscribers ORDER BY id`)
        if err != nil {
            return err
        }
        defer rows.Close()
        for rows.Next() {
            var id uuid.UUID
            if err := rows.Scan(&id); err != nil {
                return err
            }
            readA = append(readA, id)
        }
        return rows.Err()
    }); err != nil {
        t.Fatalf("read tenant A: %v", err)
    }

    if len(readA) != 1 {
        t.Fatalf("tenant A: expected exactly 1 row, got %d (RLS bluff if 2)", len(readA))
    }
    if readA[0] != subA {
        t.Fatalf("tenant A: expected subA=%s, got %s (RLS row-mix bluff)", subA, readA[0])
    }

    // Symmetric read as tenant B.
    var readB []uuid.UUID
    if err := storage.WithTenantContext(ctx, pool, tenantB, func(tx db.Tx) error {
        rows, err := tx.Query(ctx, `SELECT id FROM herald_subscribers ORDER BY id`)
        if err != nil {
            return err
        }
        defer rows.Close()
        for rows.Next() {
            var id uuid.UUID
            if err := rows.Scan(&id); err != nil {
                return err
            }
            readB = append(readB, id)
        }
        return rows.Err()
    }); err != nil {
        t.Fatalf("read tenant B: %v", err)
    }
    if len(readB) != 1 || readB[0] != subB {
        t.Fatalf("tenant B: expected exactly [%s], got %v", subB, readB)
    }
}

Engineer note: Imports — the test file's package is storage_test (external test package) so it imports both commons_storage (as storage) and commons_infra (as infra). The db.Tx type comes from digital.vasic.database/pkg/db; you'll need to add db "digital.vasic.database/pkg/db" to the imports.

- Step 2: Run, expect FAIL

Run: go test ./commons_storage/ -tags=integration -run TestRLS_TenantIsolation_RoundTrip -count=1 -timeout=180s Expected: FAIL — the test depends on Task 2's pool wiring being live; if Task 2 was implemented correctly the test should actually PASS already.

If it FAILs only because of the schema (column display_name missing), inspect commons_storage/migrations/000003_subscribers.up.sql to confirm columns. Adjust the INSERT statement to match the actual columns.

- Step 3: Make any column-name corrections; re-run

Examine: cat commons_storage/migrations/000003_subscribers.up.sql

Adjust the INSERT in the test to match exactly the columns declared in that migration. Do NOT change the migration to fit the test.

- Step 4: Run, expect PASS

Run: go test ./commons_storage/ -tags=integration -run TestRLS_TenantIsolation_RoundTrip -count=1 -timeout=180s Expected: PASS — both tenants insert their row, each reads exactly one (their own) row.

- Step 5: Commit

git add commons_storage/storage_integration_test.go commons_storage/go.mod commons_storage/go.sum
git commit -m "HRD-010 step 3: RLS-tenant-isolation live integration test (E14 evidence)

Two-tenant insert+read round-trip against live Postgres asserts each tenant
sees exactly its own row. Bluff guards: asserts EXACT-1 row count (not >=1),
asserts EXACT row ID match (not just non-empty). Per §107: this proves
WithTenantContext actually isolates, not just that the SQL compiles.

Build-tag-gated so default go test stays fast.

Co-Authored-By: Claude Opus 4.7 <noreply@anthropic.com>"

## Task 4: Wire Redis client open in QuickstartBoot.Up()

Files:

- Modify: commons_infra/boot.go (Up method — add post-pool redis-open block)

- Create: commons_infra/redis.go (thin adapter — already aliased through Pool/Queue/Redis getters in Task 1)

- Step 1: Write failing integration test for redis TTL round-trip

Append to commons_infra/clients_integration_test.go:

func TestUp_PopulatesRedis_TTLRoundTrip(t *testing.T) {
    ctx, cancel := context.WithTimeout(context.Background(), 90*time.Second)
    defer cancel()

    boot, err := NewQuickstartBoot()
    if err != nil {
        t.Fatalf("NewQuickstartBoot: %v", err)
    }
    if err := boot.Up(ctx); err != nil {
        t.Fatalf("Up: %v", err)
    }
    t.Cleanup(func() { _ = boot.Down(context.Background()) })

    rc, err := boot.Redis()
    if err != nil {
        t.Fatalf("Redis() after Up: %v", err)
    }

    key := "herald:test:ttl:" + time.Now().Format("20060102150405.000000")
    if err := rc.Set(ctx, key, []byte("hello"), 2*time.Second); err != nil {
        t.Fatalf("Set: %v", err)
    }

    // Read back immediately — must be present.
    got, err := rc.Get(ctx, key)
    if err != nil {
        t.Fatalf("Get before TTL: %v", err)
    }
    if string(got) != "hello" {
        t.Fatalf("Get value mismatch: got %q want %q", got, "hello")
    }

    // Wait past TTL — must be absent.
    time.Sleep(2500 * time.Millisecond)
    exists, err := rc.Exists(ctx, key)
    if err != nil {
        t.Fatalf("Exists after TTL: %v", err)
    }
    if exists {
        t.Fatalf("key %q still present after TTL — Redis didn't enforce TTL (bluff trap)", key)
    }
}

- Step 2: Run, expect FAIL with "Redis() after Up: ErrNotBooted"

Run: go test ./commons_infra/ -tags=integration -run TestUp_PopulatesRedis_TTLRoundTrip -count=1 -timeout=180s Expected: FAIL — Up() doesn't yet open Redis.

- Step 3: Add redis-open block to Up() in boot.go

Right after the migration-applied block from Task 2, add:

// Open Redis client against the booted Redis container.
    redisCfg := &redis.Config{
        Addr:     envOr("HERALD_REDIS_ADDR", "127.0.0.1:70012"),
        Password: envOr("HERALD_REDIS_PASSWORD", ""),
        DB:       envOrInt("HERALD_REDIS_DB", 0),
    }
    rc := redis.New(redisCfg)
    if err := rc.HealthCheck(ctx); err != nil {
        _ = pool.Close()
        b.pool = nil
        return fmt.Errorf("commons_infra.Up: redis healthcheck: %w", err)
    }
    b.redis = rc

Engineer note: The exact field names of redis.Config may differ — confirm via go doc digital.vasic.cache/pkg/redis.Config before relying on Addr/Password/DB. The New constructor signature is New(*Config) *Client per the upstream API. Fall back to whatever fields the upstream actually defines.

Add the cache replace directive to commons_infra/go.mod:

require digital.vasic.cache v0.0.0
replace digital.vasic.cache => ../submodules/cache

Then go mod tidy.

- Step 4: Run, expect PASS

Run: go test ./commons_infra/ -tags=integration -run TestUp_PopulatesRedis_TTLRoundTrip -count=1 -timeout=180s Expected: PASS — Redis container responds to healthcheck + Set + Get + TTL-expiry.

- Step 5: Commit

git add commons_infra/boot.go commons_infra/clients_integration_test.go commons_infra/go.mod commons_infra/go.sum
git commit -m "HRD-010 step 4: QuickstartBoot.Up opens live Redis + TTL round-trip test (E16 evidence)

Up() now constructs digital.vasic.cache/pkg/redis.Client against the booted
container, asserts HealthCheck, and stashes the client for Redis() retrieval.
Integration test does Set → Get → wait → Exists=false, proving real TTL
enforcement (not just an in-process map).

Co-Authored-By: Claude Opus 4.7 <noreply@anthropic.com>"

## Task 5: Wire background queue in QuickstartBoot.Up() + enqueue/dequeue round-trip

Files:

- Modify: commons_infra/boot.go (Up method — add post-redis queue-open block)

- Modify: commons_infra/queue.go (add queue constructor)

- Modify: commons_infra/clients_integration_test.go (queue round-trip test)

- Step 1: Write failing integration test for queue enqueue/dequeue round-trip

Append to commons_infra/clients_integration_test.go:

func TestUp_PopulatesQueue_EnqueueDequeueRoundTrip(t *testing.T) {
    ctx, cancel := context.WithTimeout(context.Background(), 90*time.Second)
    defer cancel()

    boot, err := NewQuickstartBoot()
    if err != nil {
        t.Fatalf("NewQuickstartBoot: %v", err)
    }
    if err := boot.Up(ctx); err != nil {
        t.Fatalf("Up: %v", err)
    }
    t.Cleanup(func() { _ = boot.Down(context.Background()) })

    q, err := boot.Queue()
    if err != nil {
        t.Fatalf("Queue() after Up: %v", err)
    }

    task := &Task{
        // Fields match digital.vasic.background/internal/models.BackgroundTask
        // — confirm exact fields via `go doc digital.vasic.background.BackgroundTask`
        // before relying on names below.
        ID:       uuid.NewString(),
        Type:     "herald_test",
        Priority: 50,
        Payload:  []byte(`{"hello":"world"}`),
    }
    if err := q.Enqueue(ctx, task); err != nil {
        t.Fatalf("Enqueue: %v", err)
    }

    // Dequeue with a workerID; the round-trip MUST return our task.
    got, err := q.Dequeue(ctx, "test-worker-"+task.ID, ResourceRequirements{})
    if err != nil {
        t.Fatalf("Dequeue: %v", err)
    }
    if got == nil {
        t.Fatal("Dequeue returned nil task — bluff guard")
    }
    if got.ID != task.ID {
        t.Fatalf("Dequeue returned wrong task: want %s got %s", task.ID, got.ID)
    }
}

Engineer note: The exact shape of BackgroundTask and ResourceRequirements is defined in submodules/background/interfaces.go and models/*. Confirm fields by reading those files before relying on the literal above. If field names differ, adjust — do NOT add Herald-side translation; we extend, we don't reimplement.

- Step 2: Run, expect FAIL

Run: go test ./commons_infra/ -tags=integration -run TestUp_PopulatesQueue_EnqueueDequeueRoundTrip -count=1 -timeout=180s Expected: FAIL — Up() doesn't yet open queue.

- Step 3: Add queue-open block to Up() in boot.go

Right after the redis-open block, add:

// Bind the upstream digital.vasic.background TaskQueue to the booted pool.
    // The upstream module exposes a constructor; confirm exact name via
    // `go doc digital.vasic.background.NewPostgresQueue` (likely candidates:
    // NewPostgresQueue, NewQueueFromPool, NewTaskQueue). Adjust below to
    // match the upstream constructor exactly.
    bgQueue, err := bg.NewPostgresQueue(ctx, pool)
    if err != nil {
        _ = pool.Close()
        _ = rc.Close()
        b.pool = nil
        b.redis = nil
        return fmt.Errorf("commons_infra.Up: open queue: %w", err)
    }
    b.queue = bgQueue

Add the background replace directive to commons_infra/go.mod:

require digital.vasic.background v0.0.0
replace digital.vasic.background => ../submodules/background

Then go mod tidy.

- Step 4: Run, expect PASS

Run: go test ./commons_infra/ -tags=integration -run TestUp_PopulatesQueue_EnqueueDequeueRoundTrip -count=1 -timeout=180s Expected: PASS — task enqueued, dequeued, ID matches.

- Step 5: Commit

git add commons_infra/boot.go commons_infra/queue.go commons_infra/clients_integration_test.go commons_infra/go.mod commons_infra/go.sum
git commit -m "HRD-010 step 5: queue enqueue/dequeue round-trip live (E15 evidence)

Up() now binds digital.vasic.background.TaskQueue to the booted pool.
Integration test enqueues a fake task and asserts dequeue returns the
same ID (not just any task — proves the queue actually persists not just
forwards in-memory).

Co-Authored-By: Claude Opus 4.7 <noreply@anthropic.com>"

## Task 6: pherald migrate Cobra subcommand

Files:

- Create: pherald/cmd/pherald/migrate.go

- Create: pherald/cmd/pherald/migrate_test.go

- Modify: pherald/cmd/pherald/main.go (register subcommand)

- Step 1: Write failing unit test for argument parsing

Create pherald/cmd/pherald/migrate_test.go:

package main

import (
    "bytes"
    "strings"
    "testing"
)

func TestMigrateCommand_StatusRequiresEnv(t *testing.T) {
    cmd := newMigrateCmd()
    cmd.SetArgs([]string{"status"})
    var buf bytes.Buffer
    cmd.SetOut(&buf)
    cmd.SetErr(&buf)
    err := cmd.Execute()
    if err == nil {
        t.Fatal("expected error when HERALD_PG_DSN unset")
    }
    if !strings.Contains(err.Error(), "HERALD_PG_DSN") {
        t.Fatalf("error should mention HERALD_PG_DSN, got %v", err)
    }
}

func TestMigrateCommand_RegistersSubcommands(t *testing.T) {
    cmd := newMigrateCmd()
    subs := cmd.Commands()
    want := map[string]bool{"up": false, "status": false}
    for _, sc := range subs {
        want[sc.Name()] = true
    }
    for name, found := range want {
        if !found {
            t.Errorf("migrate subcommand %q not registered", name)
        }
    }
}

- Step 2: Run, expect compile FAIL "newMigrateCmd undefined"

Run: go test ./pherald/cmd/pherald/ -run TestMigrateCommand -count=1 Expected: FAIL with undefined symbol.

- Step 3: Implement newMigrateCmd()

Create pherald/cmd/pherald/migrate.go:

package main

import (
    "context"
    "fmt"
    "os"

    "github.com/spf13/cobra"
    storage "github.com/vasic-digital/herald/commons_storage"
)

func newMigrateCmd() *cobra.Command {
    cmd := &cobra.Command{
        Use:   "migrate",
        Short: "Apply or inspect commons_storage migrations",
        Long: "Run Herald's embedded SQL migrations against the configured " +
            "Postgres instance. Requires HERALD_PG_DSN environment variable.",
    }
    cmd.AddCommand(newMigrateUpCmd())
    cmd.AddCommand(newMigrateStatusCmd())
    return cmd
}

func newMigrateUpCmd() *cobra.Command {
    return &cobra.Command{
        Use:   "up",
        Short: "Apply all pending migrations",
        RunE: func(cmd *cobra.Command, args []string) error {
            dsn := os.Getenv("HERALD_PG_DSN")
            if dsn == "" {
                return fmt.Errorf("HERALD_PG_DSN environment variable must be set")
            }
            ctx, cancel := context.WithCancel(cmd.Context())
            defer cancel()
            cfg, err := storage.ParseDSN(dsn)
            if err != nil {
                return fmt.Errorf("parse DSN: %w", err)
            }
            pool, err := storage.Open(ctx, cfg)
            if err != nil {
                return fmt.Errorf("open pool: %w", err)
            }
            defer pool.Close()
            applied, err := storage.RunMigrations(ctx, pool)
            if err != nil {
                return fmt.Errorf("apply migrations: %w", err)
            }
            fmt.Fprintf(cmd.OutOrStdout(), "applied %d migration(s)\n", len(applied))
            return nil
        },
    }
}

func newMigrateStatusCmd() *cobra.Command {
    return &cobra.Command{
        Use:   "status",
        Short: "Report current schema version",
        RunE: func(cmd *cobra.Command, args []string) error {
            dsn := os.Getenv("HERALD_PG_DSN")
            if dsn == "" {
                return fmt.Errorf("HERALD_PG_DSN environment variable must be set")
            }
            ctx, cancel := context.WithCancel(cmd.Context())
            defer cancel()
            cfg, err := storage.ParseDSN(dsn)
            if err != nil {
                return fmt.Errorf("parse DSN: %w", err)
            }
            pool, err := storage.Open(ctx, cfg)
            if err != nil {
                return fmt.Errorf("open pool: %w", err)
            }
            defer pool.Close()
            ver, err := storage.CurrentVersion(ctx, pool)
            if err != nil {
                return fmt.Errorf("current version: %w", err)
            }
            fmt.Fprintf(cmd.OutOrStdout(), "schema version: %d\n", ver)
            return nil
        },
    }
}

Engineer note: This requires storage.ParseDSN and storage.CurrentVersion to exist in commons_storage. If they don't, add them as tiny helpers in commons_storage/postgres.go and commons_storage/migrator.go respectively. ParseDSN converts a postgres://user:pass@host:port/db URL into the existing *postgres.Config; CurrentVersion returns the max applied migration number (read from the schema_migrations table the migration runner already maintains).

- Step 4: Register in main.go

Open pherald/cmd/pherald/main.go. Find where the existing subcommands (version, etc.) are registered (look for rootCmd.AddCommand). Add:

rootCmd.AddCommand(newMigrateCmd())

If the existing 501-stub for "migrate" exists (per the current stubs.go), remove that stub entry so it doesn't shadow the new real subcommand.

- Step 5: Run unit tests, verify PASS

Run: go test ./pherald/cmd/pherald/ -run TestMigrateCommand -count=1 Expected: PASS (2 tests).

- Step 6: Build pherald, run migrate status against a live container (manual smoke)

Run:

go build -o /tmp/pherald-dev ./pherald/cmd/pherald
HERALD_PG_DSN="postgres://herald:herald_dev@127.0.0.1:70011/herald" /tmp/pherald-dev migrate status

(Assumes the quickstart compose stack is up. If not, expect a connection refused which proves error handling works.)

Expected with live stack: schema version: 8 Expected without: error containing "connection refused" — that's HONEST (matches §107 — no bluff).

- Step 7: Commit

git add pherald/cmd/pherald/migrate.go pherald/cmd/pherald/migrate_test.go pherald/cmd/pherald/main.go pherald/cmd/pherald/stubs.go commons_storage/postgres.go commons_storage/migrator.go
git commit -m "HRD-010 step 6: pherald migrate up/status subcommands

Cobra subcommand drives commons_storage.RunMigrations from the CLI.
Requires HERALD_PG_DSN env var (no auto-defaulting — operator must be
explicit per §11.4.6 no-guessing). Stub entry for 'migrate' removed
from stubs.go now that the real implementation lives.

ParseDSN + CurrentVersion added as small helpers to commons_storage.

Co-Authored-By: Claude Opus 4.7 <noreply@anthropic.com>"

## Task 7: Add E14/E15/E16 invariants to scripts/e2e_bluff_hunt.sh

Files:

- Modify: scripts/e2e_bluff_hunt.sh

- Step 1: Find the E13 block (live Postgres M2 integration) and add E14-E16 after it

Open scripts/e2e_bluff_hunt.sh. Find == E13: optional live Postgres M2 integration tests ==. After its check ... block, add:

# ----------------------------------------------------------------------
# E14-E16: HRD-010 commons_storage live wiring (Wave 1 evidence).
# Requires container runtime; skipped with reason if absent.
echo ""
echo "== E14-E16: HRD-010 commons_storage live integration =="
if command -v docker >/dev/null 2>&1 || command -v podman >/dev/null 2>&1; then
    check "E14 commons_storage RLS tenant-isolation round-trip (live PG)" \
        "go test ./commons_storage/ -tags=integration -run TestRLS_TenantIsolation_RoundTrip -count=1 -timeout=180s"
    check "E15 commons_infra queue enqueue/dequeue round-trip (live PG)" \
        "go test ./commons_infra/ -tags=integration -run TestUp_PopulatesQueue_EnqueueDequeueRoundTrip -count=1 -timeout=180s"
    check "E16 commons_infra redis TTL round-trip (live Redis)" \
        "go test ./commons_infra/ -tags=integration -run TestUp_PopulatesRedis_TTLRoundTrip -count=1 -timeout=180s"
else
    echo "SKIP  E14-E16 (no docker/podman on PATH — explicit SKIP-with-reason per §11.4.3)"
fi

- Step 2: Update the count + description comments at the top of the file

Search for Fifteen invariants (added in commit 2d4e829) and change to Eighteen invariants. Update the descriptive comments to mention E14/E15/E16.

- Step 3: Update the totals at the bottom of the file

Find the final summary block. The current expected total is "15 PASS / 0 FAIL"; after Wave 1 it should be "18 PASS / 0 FAIL" (or "15 PASS / 0 FAIL / 3 SKIP" if no container runtime). Adjust any hardcoded count assertions accordingly.

- Step 4: Run e2e_bluff_hunt locally with container runtime

Run: bash scripts/e2e_bluff_hunt.sh 2>&1 | tail -30 Expected: 18 PASS / 0 FAIL (or 15 PASS / 0 FAIL with 3 SKIPs on a host without docker/podman — that's STILL §107-acceptable per §11.4.3).

- Step 5: Commit

git add scripts/e2e_bluff_hunt.sh
git commit -m "HRD-010 step 7: e2e_bluff_hunt E14/E15/E16 — Wave 1 storage evidence

E14: RLS tenant-isolation round-trip against live Postgres.
E15: queue enqueue/dequeue round-trip.
E16: redis TTL round-trip (Set → Get → wait → Exists=false).

Per §107, these are the captured-evidence invariants that prove
HRD-010 actually works end-to-end. Without container runtime, they SKIP
with explicit reason per §11.4.3 (never PASS-by-default).

Total e2e_bluff_hunt: 15 PASS → 18 PASS.

Co-Authored-By: Claude Opus 4.7 <noreply@anthropic.com>"

## Task 8: Update .env.example + Status.md + Issues.md → Fixed.md

Files:

- Modify: quickstart/.env.example

- Modify: docs/Issues.md

- Modify: docs/Fixed.md

- Modify: docs/Status.md

- Regenerate: docs/Status.{html,docx,pdf}

- Step 1: Add new env vars to quickstart/.env.example

Open quickstart/.env.example and add:

# HRD-010 commons_storage live wiring (added 2026-05-XX)
HERALD_PG_HOST=127.0.0.1
HERALD_PG_PORT=70011
HERALD_PG_USER=herald
HERALD_PG_PASSWORD=herald_dev
HERALD_PG_DBNAME=herald
HERALD_PG_DSN=postgres://herald:herald_dev@127.0.0.1:70011/herald

HERALD_REDIS_ADDR=127.0.0.1:70012
HERALD_REDIS_PASSWORD=
HERALD_REDIS_DB=0

The literal HERALD_PG_PASSWORD=herald_dev is documentation of the default dev value embedded in quickstart/docker-compose.quickstart.yml — it is NEVER a real production secret per §11.4.10. Keep the value visible in .env.example only because operators need to know what to override.

- Step 2: Atomic migrate HRD-010 row Issues → Fixed

This is the §11.4.19 atomic move — the row must NOT exist in both files at any instant.

Use a single git mv-style sequence:

a. Open docs/Issues.md. Locate the line beginning | HRD-010 |. Cut it (remember the full row). b. Open docs/Fixed.md. Insert the row at the top of the "Recently fixed" table, with Closed = today's date, Commit = (this commit). c. Update the Issues field count in both files' header tables — Issues.md drops HRD-010 from its open list; Fixed.md adds it to its closed list.

The Fixed.md row template:

| HRD-010 | task | middle | commons_storage live wiring — pgx pool + RLS + migrations + background queue (digital.vasic.background) + redis (digital.vasic.cache) + pherald migrate up/status subcommand + E14/E15/E16 e2e invariants | 2026-05-XX | (this commit) | spec V3 §9.6 + §16; Catalogue-Check: extend digital.vasic.database@<pinned> + digital.vasic.background@<pinned> + digital.vasic.cache@<pinned> |

- Step 3: Update docs/Status.md r6 → r7

Bump revision; update Implementation table row for commons_storage:

| `commons_storage` (L1) | ✅ landed (M2 + HRD-010) | 9 SQL migrations + pgx pool live; RLS tenant-isolation proven (E14); background queue + Redis adapters live via commons_infra (E15/E16); pherald migrate up/status subcommand. |

Update Operations block:

- e2e_bluff_hunt: 18 PASS / 0 FAIL (was 15).

- Status summary updated to mention HRD-010 closure.

- Step 4: Regenerate Status.md + Issues.md + Fixed.md sibling formats

Run:

pandoc docs/Issues.md -o docs/Issues.html --standalone --toc --metadata title="Herald — Issues"
pandoc docs/Issues.md -o docs/Issues.docx --toc --metadata title="Herald — Issues"
pandoc docs/Issues.md -o docs/Issues.pdf --pdf-engine=weasyprint --toc --metadata title="Herald — Issues"

pandoc docs/Fixed.md -o docs/Fixed.html --standalone --toc --metadata title="Herald — Fixed"
pandoc docs/Fixed.md -o docs/Fixed.docx --toc --metadata title="Herald — Fixed"
pandoc docs/Fixed.md -o docs/Fixed.pdf --pdf-engine=weasyprint --toc --metadata title="Herald — Fixed"

pandoc docs/Status.md -o docs/Status.html --standalone --toc --metadata title="Herald — Status"
pandoc docs/Status.md -o docs/Status.docx --toc --metadata title="Herald — Status"
pandoc docs/Status.md -o docs/Status.pdf --pdf-engine=weasyprint --toc --metadata title="Herald — Status"

- Step 5: Commit

git add quickstart/.env.example docs/Issues.md docs/Issues.html docs/Issues.docx docs/Issues.pdf docs/Fixed.md docs/Fixed.html docs/Fixed.docx docs/Fixed.pdf docs/Status.md docs/Status.html docs/Status.docx docs/Status.pdf
git commit -m "HRD-010 step 8: atomic Issues→Fixed migration + Status.md r7 + .env.example

HRD-010 row moved Issues.md → Fixed.md atomically per §11.4.19.
Status.md r6→r7: commons_storage now ✅ landed; e2e_bluff_hunt
18 PASS / 0 FAIL. .env.example documents the new HERALD_PG_* and
HERALD_REDIS_* variables.

All siblings (.html/.docx/.pdf) regenerated per §11.4.65.

Co-Authored-By: Claude Opus 4.7 <noreply@anthropic.com>"

## Task 9: Final anti-bluff verification + multi-mirror push

Files: none modified — this task validates and ships.

- Step 1: Run the complete anti-bluff battery

Run, in order, and confirm all green:

bash tests/test_constitution_inheritance.sh         # expect 15 PASS / 0 FAIL
bash tests/test_constitution_inheritance_meta.sh    # expect META-TEST PASS
bash tests/test_i6_refinement_meta.sh               # expect 3 PASS / 0 FAIL
bash tests/test_i8_usability_meta.sh                # expect 5 PASS / 0 FAIL
bash scripts/audit_antibluff.sh                     # expect 14 PASS / 0 FAIL
bash scripts/codegraph_validate.sh                  # expect 7 PASS / 0 FAIL
bash scripts/e2e_bluff_hunt.sh                      # expect 18 PASS / 0 FAIL

ALL must be green. A FAIL anywhere blocks the push.

- Step 2: Re-index CodeGraph for new symbols

Run: bash scripts/codegraph_setup.sh (regenerates .codegraph/codegraph.db against the new files).

Re-run: bash scripts/codegraph_validate.sh Expected: 7+ PASS / 0 FAIL (may grow if codegraph_validate probes are updated to include Pool, Queue, Redis symbols — optional improvement).

- Step 3: Multi-mirror fan-out push (per Constitution §103)

Run: git push origin main Expected: 4 lines showing GitHub + GitLab + GitFlic + GitVerse all received the new commits.

- Step 4: Wave 1 partial-close verification

Confirm:

git log -10 --oneline

Should show 8 new commits (one per Task 1-8) on top of the previous HEAD.

Confirm docs/Issues.md no longer contains HRD-010 in its open table. Confirm docs/Fixed.md contains HRD-010 in its closed table. Confirm docs/Status.md r7 reports commons_storage ✅ landed and e2e_bluff_hunt 18 PASS.

## Self-Review

After completing all tasks, run this checklist:

1. Spec coverage check. Master roadmap declares HRD-010 covers: pgx pool, RLS, migrations, River queue (= digital.vasic.background), Redis ACL, pherald migrate. Map:

| Roadmap requirement | Task |
| --- | --- |
| pgx pool wired through QuickstartBoot | Task 2 |
| RLS context propagation | Task 3 (E14) |
| Migrations applied at boot | Task 2 (Up() runs RunMigrations) |
| Background queue extended via digital.vasic.background | Task 5 (E15) |
| Redis ACL'd via digital.vasic.cache | Task 4 (E16) |
| pherald migrate subcommand | Task 6 |
| e2e_bluff_hunt.sh +E14/E15/E16 | Task 7 |
| HRD row Issues → Fixed | Task 8 |
| Status.md update | Task 8 |
| Multi-mirror push | Task 9 |
| §107 evidence (E14 captured: tenant-A reads only tenant-A's row) | Task 3 |
| §107 evidence (E15 captured: dequeued task ID == enqueued task ID) | Task 5 |
| §107 evidence (E16 captured: key absent after TTL) | Task 4 |

No coverage gaps.

2. Placeholder scan.

- "HRD-NNN" — appears in honest-stub 501 references; legitimate

- "TBD" — appears only in references to the upstream Catalogue-Check field that must be resolved before the HRD closes; legitimate

- <flavor> — appears in shell command templates; legitimate

- 2026-05-XX — appears in the Fixed.md row template; engineer MUST replace with actual close date during Task 8. Not a planning bluff; a deliberate parametric placeholder.

3. Type consistency.

- TaskQueue declared as alias in Task 1; used in Tasks 5; matches upstream digital.vasic.background.TaskQueue ✓

- ErrNotBooted declared in Task 1; referenced in Tasks 2/4/5 tests ✓

- Pool() / Queue() / Redis() accessor names consistent across Tasks 1-5 ✓

- Task alias for BackgroundTask declared in Task 1; used in Task 5 ✓

- ParseDSN + CurrentVersion are added in Task 6's "Engineer note" if they don't exist — flagged for the engineer

4. Anti-bluff trap coverage.

| Trap from master roadmap C-tables | Mitigation in this plan |
| --- | --- |
| Mock-driven PASS | Every integration test uses live containers; no mocks |
| Compile-only PASS | Every integration test invokes the resulting API and asserts on its return value |
| Connection-only PASS | E14/E15/E16 each observe a state mutation (insert row, dequeue exact-ID, TTL-expire) |
| Empty-field PASS | E14 asserts exact UUID match; E15 asserts exact task-ID match |
| Catch-all 200 PASS | n/a (no new HTTP routes in this plan) |
| Gate-bluff PASS | n/a (no new gate invariants — just new e2e probes) |
| Skipped-silently PASS | E14-E16 SKIP-with-reason if no container runtime; never PASS-by-default |
| Sandbox-leakage PASS | All tests run inside t.Cleanup(boot.Down) — containers torn down |

## Execution Handoff

Plan complete and saved to docs/superpowers/plans/2026-05-20-hrd-010-commons-storage-live-wiring.md.

Two execution options:

- Subagent-Driven (recommended) — I dispatch a fresh subagent per task, review between tasks, fast iteration. Each subagent gets a clean context window and only the relevant files.

- Inline Execution — Execute tasks in this session using superpowers:executing-plans, batch execution with checkpoints for review.

Which approach?