# Herald

# Herald — §11.4.98 Full-Automation Anti-Bluff Audit

| Field | Value |
| --- | --- |
| Audit date | 2026-05-28 |
| Authority | HelixConstitution §11.4.98 (commit 6828ff2) + Herald §108.m (commit bbf03c8) |
| Scope | All Herald test surfaces (integration tests, shell scripts, mutation gates, e2e invariants) |
| Release-gate posture | NON-COMPLIANT items have 30 days from this audit before graduating to §11.4.90 Obsolete |
| Deadline | 2026-06-27 (T+30 days) |
| Methodology | Static analysis only — no test executed, no source modified |
| Total tests audited | 794 (783 Go test/bench/example funcs + 11 shell test/e2e scripts) |
| COMPLIANT (hermetic) | 750 Go funcs + 8 shell scripts = 758 |
| COMPLIANT-with-creds-bootstrap | 32 Go funcs + 1 shell script = 33 |
| NON-COMPLIANT-manual-dep | 2 Go funcs + 1 shell script + 1 shell script-mode = 4 |
| STRUCTURALLY-BROKEN | 0 (the former item — TestDispatch_LiveClaudeInvocation — was reclassified COMPLIANT-with-creds-bootstrap on 2026-05-31 after its dedicated-test-only-session-UUID fix landed; see the resolution note below) |
| OBSOLETE-CANDIDATE | 0 (no removed code-path tests detected — all NON-COMPLIANT items are rewrite-targets, not deletion-targets) |
| PLAN-ONLY (out of scope) | 0 (no docs/challenges/ dir exists; docs/research/ contains 4 prose-only docs counted out of scope) |

## Summary

Herald's test surface is overwhelmingly COMPLIANT under §11.4.98: 758 of the 794 audited tests are fully self-driving — they run hermetically with no external dependency or no human action of any kind. A further 33 tests are COMPLIANT-with-creds-bootstrap per the §11.4.98(B) explicit exception: they require one-time credential setup (Telegram bot token + chat id in .env, claude on PATH, Postgres/Redis containers via Podman/Docker) — but once configured, every subsequent run is fully autonomous. This is the §11.4.98(B) permitted carve-out, NOT a manual-dep.

The audit identifies exactly 4 NON-COMPLIANT items that require human action during test execution itself — every one of them is a Telegram-inbound-driven test that polls getUpdates for a real operator-typed message. These 4 cannot run in unattended CI and are the entire §11.4.98 release-gate debt. They are:

- TestSubscribe_LiveBotAPI (commons_messaging/channels/tgram/subscribe_integration_test.go) — 60s window for operator hand-send.

- TestVerticalSlice_TelegramClaudeRoundTrip (commons_messaging/vertical_slice_integration_test.go) — 150s window for operator hand-send, drives the full Telegram → Claude → Telegram round-trip.

- tests/test_wave6_live_loop.sh — 60s window for operator hand-send into the configured chat.

- tests/test_wave6.5_lifecycle.sh --manual (legacy mode) — 15 narrated scenarios with read -r _ prompts between each one. Note: the DEFAULT mode of the same script delegates to qaherald lifecycle (a second Telegram bot drives the scenarios) and IS fully self-driving; only the explicit --manual legacy path is NON-COMPLIANT.

Update 2026-05-31 — the former STRUCTURALLY-BROKEN item is RESOLVED. TestDispatch_LiveClaudeInvocation (commons_messaging/dispatch/claude_code/dispatch_integration_test.go:39-139) no longer accepts the conductor-colliding HERALD_CLAUDE_SESSION_UUID. The 2026-05-28 audit predicted the fix (dedicated test-only session UUID); the code now implements it: the test hard-rejects HERALD_CLAUDE_SESSION_UUID with t.Fatalf (lines 55-56), requires a DEDICATED HERALD_CLAUDE_TEST_SESSION_UUID (SKIP-with-reason when absent, lines 58-60), and hard-fails if that test UUID collides with the conductor's live anchored session (the §11.4.98 rule-2 collision guard via d.ResolveSession(), lines 83-84). It is therefore reclassified COMPLIANT-with-creds-bootstrap — once a throwaway test-only session UUID is supplied (one-time bootstrap, not human action during execution), the test is fully self-driving and cannot collide with the dev conductor's session.

The next-step plan: Wave 8 Track B — MTProto user-client harness. Telegram bots cannot see other bots' messages (proven blocker, docs/research/telegram-bot-to-bot-constraint.md), so a 2nd-bot automation driver is impossible. The remaining path is a gotd/td user-client that posts messages on behalf of a real Telegram user account; this drives all 4 NON-COMPLIANT items in one fix. Operator-pending: see docs/requirements/blockers/missing_env_variables.md for the credentials needed (TG_API_ID, TG_API_HASH, user phone, session file).

## COMPLIANT tests (hermetic — no creds, no human action)

### Go tests — fully hermetic (sampled by package)

These are the default-hermetic majority. Every test below runs with go test ./... (no -tags=integration), no env vars, no human input, no external services. The audit confirms this by absence: each file uses only Go stdlib, httptest, in-process loopback, mocks, or the commons/stresschaos scaffold. Total: ~750 funcs across the 129 non-integration _test.go files.

| Test surface | Module / file pattern | Why COMPLIANT |
| --- | --- | --- |
| Commons L0 | commons/*_test.go, commons/cli/*_test.go, commons/gitops/*_test.go, commons/stresschaos/*_test.go | Pure-Go unit tests; commons/cli/serve_dual_test.go + h3_test.go etc. use httptest against in-process Gin server — no real network. |
| Prefix | commons_prefix/prefix_test.go | Algorithm test, no I/O. |
| Auth | commons_auth/verifier_test.go | JWT verifier exercised against in-test-generated keys. |
| TLS | commons_tls/cert_test.go | Self-signed cert generation + parse round-trip. |
| Storage | commons_storage/migrations_test.go, storage_test.go, resource_stress_chaos_test.go | Migration parsing + offline checks; no DB. |
| Infra (default) | commons_infra/boot_test.go, clients_test.go, task_repository_test.go | Mock-Pool tests; _integration_test.go siblings are tagged-out by default. |
| Constitution | commons_constitution/audit_test.go, bundle_test.go, cloudevents_test.go, emit_test.go, evaluator_test.go, eventbus_test.go, integration_test.go, ladder/memory_test.go, state/memory_test.go, plus audit_stress_chaos_test.go | In-memory store implementations + commons/stresschaos scaffold. |
| Messaging — channels (default) | commons_messaging/channels/channel_test.go, inbox_test.go, registry_test.go, selffilter_test.go, null/null_test.go, slack/*_test.go, tgram/attachments_test.go, tgram/export_test.go, tgram/send_ratelimit_test.go, tgram/send_reply_test.go, tgram/send_security_test.go, tgram/subscribe_test.go, tgram/subscribe_lifecycle_test.go, tgram/webhook_test.go, tgram/stress_chaos_test.go | Hermetic: in-process httptest fault-injector for the stress/chaos suite; no live API. |
| Messaging — dispatch (default) | commons_messaging/dispatch/claude_code/bootstrap_test.go, claude_code_test.go, dispatch_stress_chaos_test.go, export_test.go | Mock claude subprocess via fake binary in t.TempDir(). |
| pherald | all pherald/cmd/pherald/*_test.go, pherald/internal/{bindings,http,inbound,runner,wizard}/**/*_test.go (43 funcs) | Cobra unit tests, httptest, in-memory dispatcher fakes, fake redis/PG via fakes_test.go. |
| qaherald | all qaherald/cmd/qaherald/*_test.go, qaherald/internal/{herald,lifecycle,messenger,report,scenario,transcript}/**/*_test.go | Unit tests + builder/preflight harness; the live-bot leg is gated behind _test.go env checks. |
| Flavor binaries | {bherald,cherald,iherald,rherald,scherald,sherald}/cmd/*/*_test.go, {...}/internal/**/*_test.go | Cobra unit tests + safety/compliance/bindings unit tests, all hermetic. |

### Shell scripts — fully hermetic (no creds, no human action)

| Script | Why COMPLIANT |
| --- | --- |
| tests/test_constitution_inheritance.sh | Parent-walk + grep against checked-in files. |
| tests/test_constitution_inheritance_meta.sh | Paired §1.1 mutation gate — snapshots → mutates Constitution.md → asserts gate FAILs → restores. Autonomous. |
| tests/test_i6_refinement_meta.sh | Paired §1.1 mutation gate against .gitmodules. Autonomous. |
| tests/test_i8_usability_meta.sh | Paired §1.1 mutation gate against CLAUDE.md / AGENTS.md / HERALD_CONSTITUTION.md. Autonomous. |
| tests/test_wave2_mutation_meta.sh | Paired §1.1 mutation gate against flavor binaries (sherald/cherald/iherald/bherald/rherald/scherald) + e2e_bluff_hunt invariants E19-E33. Autonomous. |
| tests/test_wave3_mutation_meta.sh | Paired §1.1 mutation gate for Wave 3a JWT verifier + pherald Runner pipeline (E35-E47). Autonomous. |
| tests/test_wave4_mutation_meta.sh | Paired §1.1 mutation gate for Wave 4a HTTP/3 + Brotli + Alt-Svc + TLS-1.3 (E49-E55). Autonomous. |
| tests/test_wave4b_mutation_meta.sh | Paired §1.1 mutation gate for Wave 4b TOON content negotiation (E56-E62). Autonomous. |
| tests/test_wave6_mutation_meta.sh | Paired §1.1 mutation gate for Wave 6 inbound runtime + CC headless bridge. Hermetic detectors only (per file comment: "no live Telegram / claude binary needed"). Autonomous. |
| tests/test_wave6.5_mutation_meta.sh | Paired §1.1 mutation gate for Wave 6.5 ticket-lifecycle (T1..T6). Hermetic. Autonomous. |
| tests/test_wave7_mutation_meta.sh | Paired §1.1 mutation gate for Wave 7 generic messenger framework (registry + selffilter + Slack adapter). Hermetic. Autonomous. |
| tests/test_stress_chaos_mutation_meta.sh | Paired §1.1 mutation gate for the GAP-3 §11.4.85 stress + chaos suite (HRD-130, 5 mutations). Hermetic detectors. Autonomous. |

## COMPLIANT-with-creds-bootstrap tests (§11.4.98(B) explicit exception)

These require one-time credential bootstrap OUTSIDE test execution. Once configured (.env + ~/.bashrc exports + claude on PATH + container runtime up), every subsequent run is fully autonomous. This is the §11.4.98(B) permitted exception and is COMPLIANT per the rule.

### Go integration tests (creds-bootstrap, fully autonomous once configured)

| Test | File | Bootstrap requirement (one-time) | Why no human action during execution |
| --- | --- | --- | --- |
| TestHealthCheck_LiveBotAPI | commons_messaging/channels/tgram/healthcheck_integration_test.go | HERALD_TGRAM_BOT_TOKEN + HERALD_TGRAM_CHAT_ID in env | Pure outbound getMe round-trip. PROVEN compliant in docs/qa/HRD-LIVE-20260528T082128Z/01_outbound/ (PASS 0.58s, autonomous). |
| TestSend_LiveBotAPI | commons_messaging/channels/tgram/send_integration_test.go | HERALD_TGRAM_BOT_TOKEN + HERALD_TGRAM_CHAT_ID | Pure outbound sendMessage. PROVEN compliant 2026-05-28 (PASS 0.32s, message_id=76 returned by Telegram). |
| TestSend_PersistsDeliveryEvidence | commons_messaging/channels/tgram/persist_integration_test.go | HERALD_TGRAM_BOT_TOKEN + HERALD_TGRAM_CHAT_ID + Podman/Docker | Outbound + DB persistence round-trip. No human action. |
| TestBootstrapSession_LiveClaudeInvocation | commons_messaging/dispatch/claude_code/bootstrap_integration_test.go | claude (or HERALD_CLAUDE_BIN) on PATH | claude --resume <freshly-bootstrapped-UUID> round-trip. PROVEN compliant 2026-05-28 (PASS 12.10s). |
| TestDispatch_LiveClaudeInvocation | commons_messaging/dispatch/claude_code/dispatch_integration_test.go:39-139 | claude (or HERALD_CLAUDE_BIN) on PATH + HERALD_CLAUDE_PROJECT_NAME + a DEDICATED HERALD_CLAUDE_TEST_SESSION_UUID | Reclassified from STRUCTURALLY-BROKEN on 2026-05-31. Rejects HERALD_CLAUDE_SESSION_UUID (lines 55-56 t.Fatalf), requires a throwaway test-only session UUID (lines 58-60), and hard-fails on conductor-session collision via d.ResolveSession() (lines 83-84, §11.4.98 rule-2). Once a dedicated test UUID is supplied, fully self-driving — no human action, no conductor collision. |
| TestDispatch_PersistsSessionState | commons_messaging/dispatch/claude_code/persist_integration_test.go | HERALD_CLAUDE_BIN + HERALD_CLAUDE_PROJECT_NAME + HERALD_CLAUDE_SESSION_UUID + Podman/Docker | Dispatch + DB persistence round-trip. No human action. (Historical caveat: the prior UUID-collision risk was specific to TestDispatch_LiveClaudeInvocation, now resolved via the dedicated test-only UUID — see its row above.) |
| TestLiveBoot_PostgresOnly | commons_infra/boot_integration_test.go | Podman/Docker daemon reachable | Boots quickstart Postgres container + TCP-probes 127.0.0.1:24100. Fully autonomous. |
| TestUp_PopulatesPool | commons_infra/clients_integration_test.go | Podman/Docker | Boots PG + opens pgx pool. Autonomous. |
| TestUp_PopulatesRedis_TTLRoundTrip | commons_infra/clients_integration_test.go | Podman/Docker | Boots PG+Redis + Set/Get/TTL-expire/Exists=false round-trip. Autonomous. |
| TestUp_PopulatesQueue_EnqueueDequeueRoundTrip | commons_infra/clients_integration_test.go | Podman/Docker | Boots PG + Enqueue/Dequeue background_tasks round-trip. TRUNCATEs queue for isolation. Autonomous. |
| TestRepo*_RoundTrip (×14) | commons_infra/task_repository_integration_test.go | Podman/Docker | 14 funcs exercising pgxTaskRepository methods (HRD-085..089) against live PG. Autonomous. |
| TestRLS_TenantIsolation_RoundTrip | commons_storage/storage_integration_test.go | Podman/Docker | RLS isolation exact-1-row read-back across 2 tenants. Autonomous. |
| TestPostgresStore_RecordAndGet + 5 siblings | commons_constitution/postgres_integration_test.go | Podman/Docker | 6 funcs: constitution state + audit + ladder Postgres backends. Autonomous. |
| TestClient_LiveGetMe | qaherald/internal/tgram/client_test.go | HERALD_TGRAM_BOT_TOKEN | qaherald's own getMe round-trip. Autonomous. |
| TestTgram_Chaos_GetUpdatesPollerResilience | commons_messaging/channels/tgram/stress_chaos_test.go | None (uses httptest server — NOT live Telegram) | Hermetic; listed here for completeness because the file mentions stress/chaos. Actually default-hermetic COMPLIANT. |

### Shell script (creds-bootstrap, fully autonomous once configured)

| Script | Bootstrap requirement | Why COMPLIANT |
| --- | --- | --- |
| tests/test_resource_stress_chaos.sh | Podman/Docker + opt-in HERALD_STRESS_LIVE_OOM=1 | The opt-in flag is a host-safety gate (§12.6) — not a manual-dep during execution. Once set, the script runs container OOM + connection-churn scenarios autonomously. SKIPs-with-reason if creds/flag absent (per §11.4.3). |
| tests/test_wave6.5_lifecycle.sh (DEFAULT mode) | HERALD_TGRAM_BOT_TOKEN + HERALD_TGRAM_CHAT_ID + HERALD_QA_BOT_TOKEN (2nd Telegram bot) + HERALD_OPERATOR_IDS + claude on PATH | DEFAULT mode delegates the 15-scenario lifecycle to qaherald lifecycle — the qa-bot posts each scenario's input via Telegram, reads pherald-bot's replies, asserts wire-byte evidence, all without human typing. The --manual flag flips to the legacy operator-typing path (see NON-COMPLIANT below). The --manual flag flips to the legacy operator-typing path (see NON-COMPLIANT row below). |

### E-invariants in scripts/e2e_bluff_hunt.sh (88 total, E1-E88)

scripts/e2e_bluff_hunt.sh is the canonical end-to-end smoke. Of its 88 invariants (E1-E88):

- E1-E12, E19-E33, E35-E48, E49-E62, E81-E88 (~70 invariants): hermetic or creds-bootstrap. COMPLIANT.

- E13-E18 (6 invariants): creds-bootstrap (live PG / Redis / Telegram outbound / Claude Code). COMPLIANT.

- E34 (vertical slice): manual-dep — wraps TestVerticalSlice_TelegramClaudeRoundTrip. The e2e harness SKIPs E34 unless HERALD_TGRAM_LIVE_INBOUND=1 is set (signalling an attended session). Classified NON-COMPLIANT via the underlying Go test.

- E63-E70 (Wave 6 inbound): currently SKIP-with-reason pending T10b live closed-loop evidence; E70 explicitly gated behind HERALD_W6_LIVE_LOOP=1 because tests/test_wave6_live_loop.sh is an ATTENDED test. Classified NON-COMPLIANT via the underlying script.

- E71-E80 (Wave 6.5 lifecycle): currently SKIP-with-reason pending the full S1..S15 evidence dir. The new automated mode (qaherald lifecycle) will close these once an operator runs it; until then SKIP.

## NON-COMPLIANT-manual-dep tests (require human action during execution)

| Test | File | Manual action required | Rewrite plan | Wave 8 Track ref |
| --- | --- | --- | --- | --- |
| TestSubscribe_LiveBotAPI | commons_messaging/channels/tgram/subscribe_integration_test.go (lines 30-58) | Operator MUST hand-send a real Telegram message into HERALD_TGRAM_CHAT_ID within a 60s context.WithTimeout window — line 57 fails the test if got.Load() == 0. Source comment line 24: "requires the operator to hand-send a message". | Replace the 60s polling window with an MTProto user-client (gotd/td) that programmatically posts a fixture message on behalf of a real Telegram user account; assert the existing got.Add(1) invariant inside the handler. | Wave 8 Track B (MTProto user-client harness). Source comment on line 57 already cites this as the load-bearing §107 invariant; the rewrite changes the driver, not the assertion. |
| TestVerticalSlice_TelegramClaudeRoundTrip | commons_messaging/vertical_slice_integration_test.go (lines 70-280) | Operator MUST hand-send a Telegram message within a 150s window (line 270 fails: "VS: handler never invoked — operator did not hand-send a message within the 150s window"). Source comment lines 19-21: "The operator MUST hand-send a Telegram message to the configured chat within the 150s window". | Same fix: MTProto user-client posts the fixture message, the existing 3-pronged assertion (inboundCount > 0, dispatchOK, outboundOK) runs unchanged. | Wave 8 Track B. The same MTProto driver that fixes TestSubscribe_LiveBotAPI automatically closes this one. |
| tests/test_wave6_live_loop.sh | tests/test_wave6_live_loop.sh (lines 53-58 narrate the precondition; lines 64-92 poll for the message) | Operator MUST type a single message in chat HERALD_TGRAM_CHAT_ID while the script polls getUpdates for 60s; line 94 hard-FAILs if no human-typed message observed: "no subscriber-typed message observed in 60s". | Replace the manual prompt + curl-poll block with the MTProto user-client harness driving the inbound side. scripts/e2e_bluff_hunt.sh E70 already gates execution behind HERALD_W6_LIVE_LOOP=1 to honestly SKIP-with-reason in unattended runs (a §11.4.3 + §11.4.98 honest report). | Wave 8 Track B. Once the harness lands, drop the HERALD_W6_LIVE_LOOP opt-in (the test becomes routinely runnable). |
| tests/test_wave6.5_lifecycle.sh --manual (legacy mode only) | tests/test_wave6.5_lifecycle.sh (lines 156-346 — --manual mode; line 210 read -r _ after each narrate prompt; 15 such prompts S1..S15) | Operator MUST press ENTER + hand-send a specific Telegram message into the chat for each of 15 scenarios; line 211 read -r _ blocks until human ENTER. Default mode is COMPLIANT — only the explicit --manual flag (or HERALD_LIFECYCLE_MANUAL=1) selects this path. | NO REWRITE NEEDED — already replaced by the default automated mode. The legacy manual block is preserved verbatim only for forensic / fallback use (e.g. a brand-new operator without the qa-bot set up). Per §11.4.90 the right next step is to mark the --manual mode Obsolete (→ Fixed.md) once the qa-bot path is validated on a clean checkout; until then it stays as a fallback. | Wave 8 housekeeping: §11.4.90 obsolescence audit of the --manual legacy code path once HERALD_QA_BOT_TOKEN is the documented default. |

## STRUCTURALLY-BROKEN (none — the one former item is RESOLVED)

The 2026-05-28 audit carved out a single STRUCTURALLY-BROKEN item, TestDispatch_LiveClaudeInvocation. It was fixed and reclassified COMPLIANT-with-creds-bootstrap on 2026-05-31 — the count above is now 0. The table below is retained as a forensic record of the original finding and its resolution.

| Test | File | Original failure mode (2026-05-28) | Root cause | Resolution (2026-05-31) |
| --- | --- | --- | --- | --- |
| TestDispatch_LiveClaudeInvocation | commons_messaging/dispatch/claude_code/dispatch_integration_test.go:39-139 | FAILed with exit code -1 + empty stdout when operator supplied HERALD_CLAUDE_SESSION_UUID equal to the conductor's own active dev-session UUID (proven 2026-05-28 in docs/qa/HRD-LIVE-20260528T082128Z/05_dispatch_live/ — FAIL after 180.02s). | Two different processes calling claude --resume <same-UUID> collide; one wins, the other exits -1. NOT a manual-dep — the test PASSes against a dedicated test-only session UUID. | DONE. The test now (a) hard-rejects HERALD_CLAUDE_SESSION_UUID via t.Fatalf (lines 55-56), (b) requires a DEDICATED HERALD_CLAUDE_TEST_SESSION_UUID, SKIP-with-reason when absent (lines 58-60), and (c) hard-fails if that test UUID collides with the conductor's live anchored session via d.ResolveSession() (lines 83-84, §11.4.98 rule-2 collision guard). Reclassified COMPLIANT-with-creds-bootstrap — see that table above. |

## OBSOLETE-CANDIDATE (none detected)

No NON-COMPLIANT test exercises a removed or superseded code path. All 4 NON-COMPLIANT items (plus the former STRUCTURALLY-BROKEN item, now resolved + reclassified COMPLIANT-with-creds-bootstrap on 2026-05-31) target production code that is live and load-bearing (tgram.Subscribe long-poll loop, claude_code.Dispatch, pherald listen inbound runtime, the full §32.6 ticket-lifecycle pipeline). The rewrite path is swap the driver, keep the assertions — not delete-and-replace.

If, after Wave 8 Track B lands, any of the legacy operator-typing prompts in tests/test_wave6.5_lifecycle.sh --manual is decided to be a maintenance burden, it should graduate to §11.4.90 Obsolete (→ Fixed.md) with Reason superseded-by-design-change and Superseding-item pointing at the qaherald-driven automated mode.

## PLAN-ONLY (out of scope — for completeness)

docs/research/ carries 4 prose-only research documents with NO executable tests:

- docs/research/constitution-compliance-audit-2026-05-27.md

- docs/research/hrd-obsolescence-and-qa-coverage-audit-2026-05-27.md

- docs/research/telegram-bot-to-bot-constraint.md (the structural blocker cited above)

- docs/research/workable-items-phase2-assessment-2026-05-27.md

These emit no PASS/FAIL and are correctly out of §11.4.98 scope. docs/research/protocols/ (58 sub-docs) is also prose-only and out of scope.

No docs/challenges/ directory exists in this repo.

## Release-gate timeline

| Date | Milestone |
| --- | --- |
| 2026-05-28 (today) | Audit published. NON-COMPLIANT items: 4. Release-gate clock starts. |
| 2026-06-05 (T+8d) | Wave 8 Track B planning checkpoint — MTProto harness HRD-NNN filed; operator credentials request (TG_API_ID, TG_API_HASH, user phone) acknowledged. |
| 2026-06-13 (T+16d) | Wave 8 Track B implementation midpoint — harness skeleton + 1 of 4 NON-COMPLIANT items rewritten end-to-end (canonical target: TestSubscribe_LiveBotAPI). |
| 2026-05-31 (T+3d, landed early) | STRUCTURALLY-BROKEN TestDispatch_LiveClaudeInvocation FIXED (dedicated test-only session UUID, conductor-collision guard) and reclassified COMPLIANT-with-creds-bootstrap — ahead of the predicted T+23d closeout. STRUCTURALLY-BROKEN count → 0. |
| 2026-06-20 (T+23d) | Wave 8 Track B implementation closeout — all 4 NON-COMPLIANT items rewritten. (The TestDispatch_LiveClaudeInvocation fix originally bundled here already landed 2026-05-31, see above.) |
| 2026-06-27 (T+30d) | §11.4.98 release-gate deadline. All 4 NON-COMPLIANT items MUST either: (a) be rewritten autonomous and PASS in CI, OR (b) be migrated to §11.4.90 Obsolete (→ Fixed.md) with full forensic detail (Since, Reason, Superseding-item, Triple-check evidence per §11.4.6). No third option exists. |

Blocker on the timeline: Wave 8 Track B is blocked on operator-supplied Telegram user-account credentials. The blocker is fully documented at docs/requirements/blockers/missing_env_variables.md. Until those credentials land, the §11.4.3 SKIP-with-reason posture holds — the audit honestly reports the items as NON-COMPLIANT-but-honestly-skipped, not as PASS-bluffs.

## Cross-references

| Anchor | Path / commit |
| --- | --- |
| HelixConstitution §11.4.98 (canonical) | ../constitution/Constitution.md commit 6828ff2 |
| Herald §108.m (project-binding restatement) | docs/guides/HERALD_CONSTITUTION.md r8 §108.m, commit bbf03c8 |
| Live-evidence README (2026-05-28 run) | docs/qa/HRD-LIVE-20260528T082128Z/README.md |
| Missing-env blocker | docs/requirements/blockers/missing_env_variables.md |
| Telegram bot-to-bot wall (Wave 7→8 driver constraint) | docs/research/telegram-bot-to-bot-constraint.md |
| §107 covenant (Herald) | CLAUDE.md §"End-user-usability covenant" + docs/guides/HERALD_CONSTITUTION.md §107 |
| §107.x docs/qa evidence mandate | CLAUDE.md §107.x + Helix §11.4.83 |
| §107.y working-tree quiescence (mutation-gate safety) | CLAUDE.md §107.y + Helix §11.4.84 |
| §11.4.90 Obsolete status mechanism | Helix §11.4.90, restated in CLAUDE.md |
| §11.4.4 test-interrupt-on-discovery | Helix §11.4.4 (PASS-bluff discovery halts the cycle) |
| §11.4.3 explicit SKIP-with-reason | Helix §11.4.3 — the only honest non-PASS posture in absence of dependency |

Audit posture statement. Herald is, to within the 4 NON-COMPLIANT items above, §11.4.98-compliant today (the former 1 STRUCTURALLY-BROKEN item was fixed + reclassified COMPLIANT-with-creds-bootstrap on 2026-05-31). The 4 outstanding items are fully scoped to a single Wave (8 Track B) and a single dependency (operator-supplied Telegram user-account credentials). No structural rearchitecture is required; the rewrites swap drivers and keep assertions. The release-gate clock is honest: 30 days, no extension hatch, two paths (rewrite OR §11.4.90 Obsolete). The DEFAULT path of tests/test_wave6.5_lifecycle.sh (automated qaherald-driven) is COMPLIANT today; only its explicit legacy --manual mode counts toward the debt.

— end of audit —